SOFTWARE CONFIGURATION MANAGEMENT PLAN

Integrated Incident and Alert Management System (SIGIAL).

Author:

- Yoangel Rondón Bolúa.

Professor: Dr. Omar Ali Zatarain Durán.

Class: Software Configuration Management.

Career: Master's Degree in Software Engineering.

Edition: 2025A.

Contenido

SOFTWARE CONFIGURATION MANAGEMENT PLAN (SCMP)	5

1. Identification.	5

1.1 Document Overview.	5

1.2 Purpose of the Document.	5

1.2.1 General Objective.	5

1.2.2 Specific Objectives.	5

1.2 Abbreviations and Glossary.	6

1.2.1 Abbreviations.	6

1.2.2 Glossary.	6

1.3 References.	6

2. Organization.	7

2.1 Activities and Responsibilities.	7

2.1.1 Decision Process and Accountabilities.	7

3. Configuration Identification.	7

3.1 Identification Rules.	7

3.1.1 Configuration Items.	7

3.1.2 Versioning Rules.	7

3.2 Reference Configuration Identification.	7

3.3 Configuration Baseline Management.	8

3.4 Configuration Item Registry.	8

3.5 SCI Integration within System Architecture.	9

4. Configuration Control.	9

4.1 Change Management.	9

4.2 Interface Management.	10

4.3 SCI Evaluation Criteria and Metrics.	10

5. Configuration Support Activities.	13

5.1 Configuration Status Accounting (WHAT TO RECORD).	13

5.1.1 Evolutions Traceability.	13

5.1.2 Configuration Status.	13

5.1.3 Configuration Status Reports.	13

5.1.4 Records Storage.	14

5.2 Configuration Audits (WHAT TO REVIEW).	14

5.2.1 Types of Audits.	14

5.2.2 Elements to Review.	14

5.2.3 Audit Activities.	15

5.2.4 Audit Frequency.	15

5.2.5 Audit Outputs.	15

5.3 Reviews.	15

5.4 Configuration Management Plan Maintenance.	15

CONFIGURATION STATUS ACCOUNTING (What to Record).	17

1.	Purpose.	17

2.	Elements to be Recorded.	17

3.	Status Reports.	19

4.	Frequency.	19

5.	Data Storage and Access.	20

CONFIGURATION AUDITING PLAN (What to Review).	21

1.	Purpose.	21

2.	Types of Audits.	21

3.	Elements to Review (What to Review).	22

4.	Audit Activities.	23

5.	Audit Frequency.	23

6.	Roles and Responsibilities.	23

7.	Audit Outputs.	24

# SOFTWARE CONFIGURATION MANAGEMENT PLAN (SCMP)

Sistema: SIGIAL – Integrated Incident and Alert Management System.

## 1. Identification.

### 1.1 Document Overview.

This Software Configuration Management Plan (SCMP) establishes the governance framework, control mechanisms, operational procedures, and configuration management activities required to manage the evolution of the SIGIAL platform throughout its software lifecycle.

The document defines the organizational structure, baseline management processes, Software Configuration Item (SCI) governance mechanisms, change control procedures, auditing activities, and traceability strategies required to preserve the integrity, consistency, and controlled evolution of the Integrated Incident and Alert Management System (SIGIAL).

Additionally, the SCMP provides the configuration management foundation required to support future architectural evolution initiatives, regulatory compliance activities, security-related modifications, analytical platform extensions, and enterprise scalability processes associated with the long-term evolution of the SIGIAL environment.

The plan also establishes the formal procedures required to evaluate, approve, control, implement, audit, and maintain all modifications affecting controlled configuration elements within the platform, ensuring alignment between system architecture, operational objectives, baselines, Software Configuration Items (SCIs), and organizational governance processes.

### 1.2 Purpose of the Document.

The purpose of this Software Configuration Management Plan (SCMP) is to define the formal configuration management framework required to control, monitor, evaluate, and maintain all configuration elements associated with the SIGIAL platform throughout its operational and evolutionary lifecycle.

The SCMP establishes standardized procedures for configuration identification, baseline management, Software Configuration Item (SCI) control, change management, configuration status accounting, auditing, traceability, and release governance activities.

Additionally, the document defines the organizational responsibilities, evaluation criteria, approval workflows, and governance mechanisms required to ensure that all modifications affecting the SIGIAL environment are implemented under controlled, traceable, and auditable conditions.

The plan also supports the long-term evolution of the SIGIAL platform by providing the configuration governance structure required to manage future architectural transformations, regulatory compliance initiatives, analytical platform extensions, distributed operational services, and enterprise scalability strategies.

#### 1.2.1 General Objective.

The general objective of this SCMP is to ensure that all configuration items of the SIGIAL system are properly identified, controlled, tracked, and audited, in order to maintain system integrity and support-controlled evolution throughout the software development lifecycle.

#### 1.2.2 Specific Objectives.

The specific objectives of this SCMP are:

- To define the configuration items (CIs) that must be managed within the SIGIAL system.

- To establish a formal process for managing change requests (CRs), including evaluation, approval, implementation, and tracking.

- To ensure full traceability between requirements, software components, and test artifacts.

- To provide mechanisms for recording and reporting the status of configuration items, baselines, and changes (Configuration Status Accounting).

- To define auditing procedures to verify compliance with approved baselines and ensure that no unauthorized changes are introduced.

- To support version control and release management for all system components.

- To ensure consistency between system documentation, implementation, and delivered products.

### 1.2 Abbreviations and Glossary.

#### 1.2.1 Abbreviations.

- SCM: Software Configuration Management.

- CI: Configuration Item.

- CR: Change Request.

- CCB: Configuration Control Board.

- CSA: Configuration Status Accounting.

- FCA: Functional Configuration Audit.

- PCA: Physical Configuration Audit.

#### 1.2.2 Glossary.

- Configuration Item (CI): Any artifact under configuration control (code, documents, DB, etc.).

- Baseline: Approved version of a configuration at a specific point in time.

- Change Request (CR): Formal proposal for modifying a CI.

### 1.3 References.

- IEEE 828 – Software Configuration Management Plans.

- SIGIAL SRS Document.

- SCI Documentation (Incident Management Module).

## 2. Organization.

The configuration management activities associated with the SIGIAL platform require coordinated participation between technical, operational, quality assurance, security, and governance teams in order to maintain consistency, traceability, integrity, and controlled evolution across all managed configuration elements.

Due to the operational sensitivity of the SIGIAL environment and the progressive incorporation of security services, analytical components, and future distributed monitoring capabilities, configuration management activities must be performed under formally controlled procedures capable of supporting baseline governance, change traceability, architectural consistency, auditing validation, and controlled release management.

The organizational structure defined within this SCMP establishes the responsibilities, decision-making authorities, accountability relationships, and operational coordination mechanisms required to ensure that all Software Configuration Items (SCIs), baselines, change requests, and controlled configuration artifacts are managed according to approved governance policies and configuration management procedures.

Additionally, this organizational model supports future architectural evolution initiatives associated with regulatory compliance services, analytical processing platforms, and enterprise scalability strategies planned for the long-term evolution of the SIGIAL platform.

### 2.1 Activities and Responsibilities.

Configuration management activities within the SIGIAL platform involve multiple organizational areas responsible for maintaining operational consistency, configuration integrity, traceability control, baseline governance, and controlled system evolution.

Each organizational role participating in the configuration management process is responsible for specific governance, technical, operational, validation, and auditing activities required to preserve alignment between system requirements, Software Configuration Items (SCIs), baselines, implementation artifacts, and approved architectural configurations.

The following table summarizes the primary configuration management activities and the organizational entities responsible for their execution within the SIGIAL environment.

| Configuration Management Activity | Responsible Role | Primary Responsibility | Governance Purpose |
| --- | --- | --- | --- |
| Configuration Identification | Configuration Manager | Defines and maintains controlled SCI identification structures | Ensures traceability and consistency |
| Version Control Management | SCM Team | Maintains controlled repository versions and releases | Prevents unauthorized modifications |
| Change Request Evaluation | Configuration Control Board (CCB) | Evaluates technical, operational, architectural, and business impact of CRs | Supports controlled baseline evolution |
| SCI Implementation | Development Team | Implements approved modifications and updates SCI versions | Maintains implementation consistency |
| Security Validation | Security Team | Validates cryptographic and secure communication services | Ensures regulatory compliance |
| Configuration Auditing | QA / SCM Team | Performs functional and physical audits | Verifies baseline integrity |
| Baseline Governance | Configuration Manager / CCB | Controls baseline approval and evolution activities | Preserves operational stability |
| Traceability Management | SCM Team | Maintains RF → SCI → Code → Test relationships | Supports auditing and compliance |
| Release Validation | Project Manager / QA Team | Approves controlled releases and deployment readiness | Ensures controlled operational transition |

#### 2.1.1 Decision Process and Accountabilities.

The Configuration Control Board (CCB) represents the primary governance authority responsible for evaluating, approving, rejecting, deferring, and controlling all modifications affecting managed configuration elements within the SIGIAL environment.

The CCB is responsible for performing multidimensional evaluations focused on technical feasibility, architectural compatibility, implementation effort, operational impact, regulatory compliance, baseline evolution implications, traceability requirements, and long-term system sustainability associated with all proposed Change Requests (CRs) and Software Configuration Items (SCIs).

Additionally, the CCB ensures that all approved modifications are implemented under controlled configuration management procedures aligned with baseline governance policies, auditing requirements, security validation mechanisms, and release management processes established within this SCMP.

The CCB also plays a critical role in managing future architectural evolution initiatives associated with:

- Regulatory compliance services.

- Analytical processing platforms.

- Risk analysis capabilities.

- Distributed monitoring architectures.

- Multi-region operational scalability.

- Enterprise baseline evolution strategies.

All baseline approvals, SCI incorporations, and release authorizations must be formally validated under the governance authority of the Configuration Control Board.

## 3. Configuration Identification.

Configuration identification within the SIGIAL platform establishes the formal control structure required to uniquely identify, classify, version, trace, and manage all controlled configuration elements associated with the operational, analytical, security, and architectural components of the system.

The purpose of configuration identification is to preserve consistency, integrity, traceability, and controlled evolution across all Software Configuration Items (SCIs), baselines, interfaces, documentation artifacts, infrastructure services, testing assets, and deployment components managed under the configuration management framework established in this SCMP.

Due to the progressive architectural evolution of the SIGIAL platform — including the incorporation of secure judicial reporting services, analytical processing capabilities, and future distributed monitoring infrastructures — configuration identification activities must support not only operational control, but also baseline governance, dependency management, architectural traceability, compliance validation, and long-term enterprise scalability strategies.

All controlled configuration elements within the SIGIAL environment must be uniquely identified, versioned, documented, and maintained under formal configuration management procedures to ensure alignment between approved baselines, operational services, implementation artifacts, and future architectural evolution initiatives.

### 3.1 Identification Rules.

The SIGIAL platform uses standardized configuration identification conventions to ensure consistent classification, controlled versioning, traceability management, and formal governance of all configuration elements maintained within the controlled software environment.

Configuration identification standards are designed to support:

- Controlled baseline evolution.

- Software Configuration Item (SCI) governance.

- Traceability between requirements and implementation artifacts.

- Architectural consistency verification.

- Auditing and compliance validation activities.

- Controlled release management.

- Long-term system evolution and scalability.

All configuration elements incorporated into the SIGIAL environment must follow the identification conventions and versioning policies established within this SCMP.

#### 3.1.1 Configuration Items.

Software Configuration Items (SCIs) represent controlled system components managed under formal configuration management procedures throughout the SIGIAL lifecycle.

SCIs may include:

- Operational services.

- Security components.

- Analytical engines.

- Distributed orchestration services.

- Database structures.

- Infrastructure configurations.

- APIs and integration services.

- Documentation artifacts.

- Testing environments.

Each SCI must maintain controlled identification attributes including:

- Unique SCI identifier.

- Version reference.

- Baseline association.

- Ownership assignment.

- Dependency relationships.

- Operational status.

- Architectural classification.

- Traceability references.

The SCI identification structure follows the standardized convention below:

- SCI-XX_vMAJOR.MINOR.PATCH

- Example:

- SCI-04_v1.0.0 → Incident Management Service.

- SCI-05_v2.0.0 → Cryptographic Authentication and Reporting Module.

- SCI-06_v2.x → Risk Analysis Engine.

- SCI-07_v2.0 → Global Monitoring and Multi-Region Orchestration Module.

The use of standardized SCI identification mechanisms ensures consistency between operational services, controlled baselines, architectural dependencies, auditing activities, and future enterprise evolution processes associated with the SIGIAL platform.

- .

#### 3.1.2 Versioning Rules.

- MAJOR: Structural changes.

- MINOR: New features.

- PATCH: Bug fixes.

### 3.2 Reference Configuration Identification.

The SIGIAL platform follows a controlled semantic versioning strategy designed to support operational stability, controlled baseline evolution, traceability management, and progressive architectural transformation throughout the system lifecycle.

Versioning activities are managed under formal configuration governance procedures to ensure that all modifications affecting Software Configuration Items (SCIs), baselines, interfaces, documentation artifacts, and infrastructure services are properly controlled and traceable.

The versioning structure follows the convention:

MAJOR.MINOR.PATCH

Where:

| Version Level | Purpose |
| --- | --- |
| MAJOR | Represents significant architectural transformations, enterprise evolution initiatives, distributed infrastructure changes, or baseline transitions |
| MINOR | Represents controlled functional enhancements, new services, analytical capabilities, or security extensions |
| PATCH | Represents corrective modifications, defect resolution activities, or minor operational improvements |

Examples:

- SIGIAL v1.0 → Initial operational baseline.

- SIGIAL v1.1 → Controlled functional enhancement.

- SIGIAL v2.0 → Enterprise distributed architecture evolution.

Similarly, baseline evolution follows controlled governance policies:

- BL-1.0 → Initial approved functional baseline.

- BL-2.0 → Security and regulatory compliance evolution baseline.

- BL-2.x → Analytical and risk evaluation evolution baseline.

- SIGIAL v2.0 → Distributed enterprise operational ecosystem.

All version transitions affecting controlled configuration elements must be formally evaluated, documented, approved, and validated under the governance authority of the Configuration Control Board (CCB).

### 3.3 Configuration Baseline Management.

Configuration baselines within the SIGIAL platform represent formally approved and controlled configuration states that establish the operational, architectural, functional, and governance reference points used throughout the software lifecycle.

Each baseline defines a stable and auditable configuration environment composed of approved Software Configuration Items (SCIs), operational services, architectural structures, documentation artifacts, interface definitions, infrastructure components, and traceability relationships managed under formal configuration management procedures.

The purpose of baseline management is to ensure controlled system evolution while preserving operational stability, architectural consistency, regulatory compliance, traceability integrity, and governance alignment across all managed configuration elements.

Due to the progressive evolution of the SIGIAL platform — including security-oriented regulatory services, analytical processing capabilities, and future distributed enterprise architectures — baseline management activities play a critical role in coordinating controlled architectural transitions and long-term system scalability strategies.

All baselines within the SIGIAL environment must be formally approved, versioned, documented, audited, and maintained under the governance authority of the Configuration Control Board (CCB).

Defined baselines:

- Functional Baseline (FBL) → Requirements approved.

- Design Baseline (DBL) → Architecture approved.

- Product Baseline (PBL) → Final system ready.

Baseline Definition:

Baseline ID: BL-1.0.

Type: Functional Baseline.

Source Document: SIGIAL System Definition (Baseline Document).

Status: Approved.

Date: 2026-04-01.

Controlled by: Configuration Manager.

Baseline Versioning:

Baselines will follow version control:

- BL - 1.0 → Initial approved baseline.

- BL - 1.1 → Minor updates.

- BL - 2.0 → Major changes.

### 3.4 Configuration Item Registry.

The following Software Configuration Items (SCIs) are defined within the SIGIAL system:

- SCI ID: SCI-04.

- Name: Incident Management Service.

- Version: v1.0.

- Baseline: BL-1.0.

- Status: Approved.

- Owner: Backend Development Team.

### 3.5 SCI Integration within System Architecture.

The Software Configuration Items (SCIs) defined in this plan are aligned with the system architecture described in the SIGIAL baseline document.

In particular:

- SCI-04: Incident Management Service corresponds to Module M4 – Incident Management in the system architecture.

This SCI implements functional requirements RF-16 through RF-20 and is part of the Functional Baseline BL-1.0.

All SCIs are managed under the configuration control processes defined in this SCMP, ensuring traceability between system requirements, architecture, and implementation.

## 4. Configuration Control.

### 4.1 Change Management.

All changes follow this process:

- Submit Change Request (CR).

- Impact analysis.

- Configuration Control Board (CCB) Evaluation.

- Approval / Rejection.

- Implementation.

- Testing.

- Release

All changes affecting a Software Configuration Item (SCI) must:
- Be formally registered as a Change Request (CR).
- Be evaluated and approved by the Configuration Control Board (CCB).
- Update the associated baseline if required.
- Generate a new version of the affected SCI.
- Be validated through testing before release.

Change Request Format.

- CR ID.

- Description.

- Affected CI.

- Impact level.

- Approval status.

- Assigned developer.

- Implementation date.

- Resulting version.

Baseline Update Policy:

Any approved SCI that introduces new functionality must trigger an update of the corresponding baseline, generating a new baseline version (e.g., BL-1.1).

### 4.2 Interface Management.

External integrations (APIs, DB connections) must be:

- Documented.

- Version controlled.

- Tested before integration.

### 4.3 SCI Evaluation Criteria and Metrics.

To ensure objective decision-making, the evaluation of Software Configuration Items (SCIs) is based on standardized criteria and defined measurement scales.

SCI Evaluation Criteria are grouped into three categories:

1. Technical Criteria.

- Effort.

- Technical Risk.

- Architectural Compatibility.

- Maintainability.

- Testability.

2. Project and Organizational Criteria.

- Budget Impact.

- Required Time.

- Human Resources.

- Required Skills.

- Technological Resources.

- Project Stage.

3. Business and Compliance Criteria.

- Contract Alignment.

- Legal Compliance.

- Product Integrity.

- Baseline Impact.

- Traceability.

- System Evolution.

| Category | Criterion | Measurement Basis | Low | Medium | High |
| --- | --- | --- | --- | --- | --- |
| Technical | Effort | Estimated hours | 1–40 h | 41–120 h | >120 h |
| Technical | Technical Risk | Technical uncertainty | Known technology | Moderate complexity | High uncertainty / new tech |
| Technical | Architectural Compatibility | Alignment with architecture | Requires redesign | Minor adjustments | Fully compatible |
| Technical | Maintainability | Impact on maintenance | Minimal impact | Moderate improvement | Significant improvement |
| Technical | Testability | Ease of testing | Difficult to test | Partially testable | Fully testable |
| Project | Budget Impact | Additional cost | No cost | Minor cost | High cost |
| Project | Required Time | Schedule impact | No delay | Minor adjustment | Project delay |
| Project | Human Resources | Resource availability | Fully available | Coordination required | New resources required |
| Project | Required Skills | Skill level needed | Existing skills | Some learning required | Specialized expertise needed |
| Project | Technological Resources | Infrastructure needs | Available | Minor adjustments | New infrastructure |
| Project | Project Stage | Project phase alignment | Appropriate phase | Acceptable with adjustments | Inappropriate phase |
| Business | Contract Alignment | Scope alignment | Out of scope | Partially aligned | Fully aligned |
| Business | Legal Compliance | Regulatory compliance | Legal risk | Requires validation | Fully compliant |
| Business | Product Integrity | Impact on system quality | Minimal impact | Moderate improvement | Significant improvement |
| Business | Baseline Impact | Configuration impact | No change | Minor update (BL-1.1) | Major change (BL-2.0) |
| Business | Traceability | Link to requirements | Weak | Partial | Direct (clear RF linkage) |
| Business | System Evolution | Future scalability | No contribution | Moderate support | Strong support |

## 5. Configuration Support Activities.

### 5.1 Configuration Status Accounting (WHAT TO RECORD).

#### 5.1.1 Evolutions Traceability.

Traceability will be maintained between:

- Requirements (RF).

- SCI modules.

- Source code.

- Test cases.

Traceability Matrix (SIGIAL):

| Requirement | Module | SCI | Component | Test Case |
| --- | --- | --- | --- | --- |
| RF-16 | M4- Incident Management | SCI-04 | Incident Controller | TC-01 |
| RF-17 | M4- Incident Management | SCI-04 | Incident Service | TC-02 |
| RF-18 | M4- Incident Management | SCI-04 | Incident Service | TC-03 |
| RF-19 | M4- Incident Management | SCI-04 | Repository | TC-04 |
| RF-20 | M4- Incident Management | SCI-04 | DB Layer | TC-05 |

#### 5.1.2 Configuration Status.

For each CI:

- Identifier.

- Version.

- Status (DEV, TEST, PROD).

- Owner.

- Repository location.

#### 5.1.3 Configuration Status Reports.

Generated reports:

- Configuration Status Report.

- Change Request Report.

- Baseline Report.

Frecuencia:

- Weekly.

- Per sprint.

- Before release.

#### 5.1.4 Records Storage.

All records will be stored in:

- Git repository.

- Project documentation system.

- Change request logs.

Configuration Snapshot (Current State):

| Element | Version | Status |
| --- | --- | --- |
| Baseline | BL-1.0 | Approved |
| SCI-04 | v1.0 | Approved |
| System Version | v1.0 | In Development |

### 5.2 Configuration Audits (WHAT TO REVIEW).

#### 5.2.1 Types of Audits.

✔ Functional Configuration Audit (FCA).

- Validates requirements compliance.

✔ Physical Configuration Audit (PCA).

- Validates versions and documentation.

✔ Process Audit.

- Validates SCM processes.

#### 5.2.2 Elements to Review.

- Configuration Items (correct versioning).

- Change Requests (approval + implementation).

- Baselines (consistency).

- Documentation (alignment with system).

- Traceability (RF → SCI → Code → Test).

#### 5.2.3 Audit Activities.

- Technical reviews.

- Walkthroughs.

- Stage reviews.

- Final acceptance.

#### 5.2.4 Audit Frequency.

- End of each phase.

- Before release.

- At baseline definition.

#### 5.2.5 Audit Outputs.

- Audit report.

- Non-conformities.

- Corrective actions.

- Approval decision.

### 5.3 Reviews.

- Code reviews.

- Design reviews.

- Requirement validation.

### 5.4 Configuration Management Plan Maintenance.

- Maintained by Configuration Manager.

- Updated per iteration or major change.

- Approved by Project Manager.

Audit Application in Project Lifecycle:
The following audits will be performed at different stages of the SIGIAL project:

- Requirements Phase → Functional Configuration Audit (FCA).
- Design Phase → Functional Configuration Audit (FCA).
- Development Phase → Process Audit.
- Pre-release Phase → Physical Configuration Audit (PCA).
- Post-deployment → Final Acceptance Audit.

# CONFIGURATION STATUS ACCOUNTING (What to Record).

## Purpose.

The purpose of Configuration Status Accounting (CSA) is to record, track, and report the status of all configuration items (CIs), baselines, and changes throughout the SIGIAL system lifecycle.

It ensures full traceability, visibility, and control of the system configuration.

## Elements to be Recorded.

Based on best practices, the following elements will be recorded:

a) Configuration Items (CI).

For each CI:

- CI Identifier (e.g., CI-05).

- Name and description.

- Version number.

- Current status (Development, Testing, Production).

- Responsible owner.

- Location (repository, environment).

Real example:

| CI | Version | Status | Environment | Owner |
| --- | --- | --- | --- | --- |
| CI-05 | v1.1.0 | In Progress | DEV | Backend Team |

b) Baselines.

- Baseline ID (e.g., BL-1.0).

- Type (Functional, Design, Product).

- Date established.

- Included CIs.

- Approval status.

Example:

| Baseline | Type | Date | Status |
| --- | --- | --- | --- |
| BL-1.0 | Functional | 2026-04-01 | Approved |

c) Change Requests (CR).

Each change must record:

- CR ID.

- Description.

- Affected CIs.

- Impact (Low / Medium / High).

- Status (Submitted, Approved, Rejected, Implemented).

- Assigned personnel.

- Approval date.

- Implementation date.

- Resulting version.

d) Versions and Releases.

- Version number (semantic versioning).

- Release date.

- Included changes (CRs).

- Environment deployed.

e) Traceability Records.

- Relationship between:

  - Requirements (RF).

  - SCI.

  - Code components.

  - Test cases.

## Status Reports.

The following reports will be generated:

Configuration Status Report.

- Current state of all CIs.

- Versions and environments.

Change Status Report.

- List of CRs and their state.

Baseline Status Report.

- Active baselines and contents.

## Frequency.

- Weekly status report.

- Per iteration (Agile sprint).

- Before each release.

## Data Storage and Access.

- Stored in:

  - Version control system (Git).

  - Project management tool (Jira / similar).

  - Documentation repository.

- Access controlled by:

  - Configuration Manager.

  - Project Manager.

  - Authorized stakeholders.

# CONFIGURATION AUDITING PLAN (What to Review).

## Purpose.

The purpose of the Configuration Auditing Plan is to verify that all configuration items, changes, and baselines comply with approved specifications and that no unauthorized modifications exist.

## Types of Audits.

1. Functional Configuration Audit (FCA).

Verifies that:

- The SCI meets functional requirements (RFs).

- The system behaves according to specifications.

- Test results are valid and complete.

Example SIGIAL:

- Validate that the Incident Management component complies with requirements RF-16 through RF-20.

2. Physical Configuration Audit (PCA).

Verifies that:

- All components are correctly versioned.

- Documentation matches implementation.

- Delivered system = approved baseline.

3. Process Audit.

Verifies that:

- SCM processes are followed.

- Change management is correctly applied.

- Documentation is properly maintained.

## Elements to Review (What to Review).

a) Configuration Items.

- Correct identification.

- Correct versioning.

- Proper storage and control.

b) Change Requests.

- Proper documentation.

- Approved by CCB.

- Correct implementation.

- Traceability to affected CI.

c) Baselines.

- Correct definition.

- Approved content.

- No unauthorized changes.

d) Documentation.

- SRS consistency.

- SCI documentation accuracy.

- API documentation alignment.

e) Traceability.

- RF → SCI → Code → Tests linkage.

## Audit Activities.

Based on real CMP practices.

- Structured Walkthroughs.

- Technical Reviews.

- Stage Reviews (milestones).

- Final Acceptance Audit.

## Audit Frequency.

- At the end of each development phase.

- Before baseline approval.

- Before each release.

- At project closure.

## Roles and Responsibilities.

| Role | Responsibility |
| --- | --- |
| Configuration Manager | Coordinates audits |
| QA Engineer | Validates compliance |
| Software Architect | Validates design |
| Project Manager | Approves results |

## Audit Outputs.

Each audit produces:

- Audit report.

- List of non-conformities.

- Corrective actions.

- Approval / rejection decision.

The SIGIAL configuration management approach ensures full alignment between system architecture, configuration items (SCIs), requirements, and change management processes, enabling controlled system evolution and full traceability across the software lifecycle.