# Software Configuration Item (SCI) Document

## SIGIAL – Integrated Incident and Alert Management System.

This document defines and describes Software Configuration Item SCI-05 associated with the SIGIAL platform. The purpose of this document is to identify, evaluate, and control the configuration characteristics, dependencies, engineering impact, and regulatory relevance of the Cryptographic Authentication and Reporting Module in accordance with the procedures established in the Software Configuration Management Plan (SCMP).

The document also provides the technical and operational evaluation performed by the Configuration Control Board (CCB) regarding the incorporation of the SCI into Functional Baseline BL-2.0.

# 1. SCI Identification.

| SCI ID | SCI-05 |
| --- | --- |
| SCI Name | Cryptographic Authentication and Reporting Module |
| Type | Software Component |
| System | SIGIAL – Integrated Incident and Alert Management System. |
| Related Module: | M4 – Incident Management. M7 – Reporting and Auditing. |
| Baseline | Functional Baseline v2.0 |
| Owner | Backend Development Team |
| Status | Approved SCI |

# 2. SCI Description.

The Cryptographic Authentication and Reporting Module is a critical security-oriented Software Configuration Item (SCI) incorporated into the SIGIAL platform to support the secure management of judicial alarm reporting processes. The module is responsible for authenticating authorized entities, generating encrypted incident reports, and ensuring the secure transmission of sensitive information to external judicial organizations.

This SCI plays a fundamental role in maintaining the confidentiality, integrity, and traceability of alarm-related information processed by the system. Additionally, the component strengthens the overall security architecture of the SIGIAL platform by incorporating cryptographic protection mechanisms and controlled access procedures required for regulatory compliance.

The module operates in coordination with the Incident Management and Reporting services, enabling secure retrieval, validation, and auditing of incident-related information associated with judicial requests. Due to its regulatory and operational importance, this SCI is considered a critical component within Functional Baseline v2.0.

# 3. Functional Scope and Related Requirements.

The functional scope of this SCI includes the implementation of secure reporting and authentication capabilities required to support judicial information requests within the SIGIAL platform. The module introduces new functionalities associated with secure report generation, entity authentication, encryption services, and controlled access management.

The SCI also contributes to strengthening several non-functional attributes related to security, auditing, and operational traceability.

# New Functional Requirements include:

- Generation of incident reports for judicial requests.

- Secure authentication of requesting entities.

- Encryption of report data.

- Controlled access to sensitive information.

# Related Non-Functional Requirements:

- RNF- 01 (Security).

- RNF- 13 to RNF-15 (Traceability and Auditing).

# 4. SCI Components.

The Cryptographic Authentication and Reporting Module is composed of multiple software, database, interface, documentation, and testing components required to ensure secure operation and regulatory compliance. These configuration elements are managed under configuration control procedures defined in the SCMP.

# Source Code Components:

  - Crypto Controller.

  - Encryption Service.

  - Authentication Service.

  - Secure Report Generator.

# Database Components:

  - Secure Report Log.

  - Access Control Records.

# API Interfaces:

  - Request Report Endpoint.

  - Authenticate Entity Endpoint.

  - Secure Data Retrieval Endpoint.

# Documentation:

  - Cryptographic protocol specification.

  - Security guidelines.

# Test Artifacts:

  - Security testing cases.

  - Encryption validation tests.

  - Authentication tests.

# 5. SCI Dependencies.

The Cryptographic Authentication and Reporting Module interacts with other configuration items in the SIGIAL system.

| Dependent SCI | Purpose |
| --- | --- |
| SCI-04 (Incident Management Service) | Provides validated alarm incident information required for the generation and classification of judicial reports processed by the cryptographic module. |
| Communication Service | Sends secure reports |
| Reporting Service | Generates report structure |

These dependencies ensure correct integration within the system architecture.

# 6. Effort Estimation.

The implementation effort associated with this SCI was estimated considering the complexity of the cryptographic services, secure communication requirements, integration activities, and validation procedures necessary to guarantee compliance with regulatory and security standards.

The following table summarizes the estimated engineering effort required for implementation.

| Activity | Estimated Hours |
| --- | --- |
| Design | 20 |
| Development | 60 |
| Integration | 30 |
| Testing | 40 |

Total Estimated Effort: ≈ 150 hours.

# 7. Evaluation Criteria.

The Configuration Control Board (CCB) evaluated SCI-05 according to a set of technical, operational, architectural, and regulatory criteria defined in the Software Configuration Management Plan (SCMP).

The purpose of this evaluation is to determine the implementation feasibility, risk level, architectural impact, and compliance relevance associated with the incorporation of the Cryptographic Authentication and Reporting Module into the SIGIAL platform.

The following table summarizes the evaluation criteria, assigned impact levels, and the corresponding technical justification associated with each assessment.

| Criterion | Level | Justification |
| --- | --- | --- |
| Effort | High | The implementation of this SCI requires the development of cryptographic services, secure communication mechanisms, integration with existing incident management components, and specialized security validation procedures. The complexity of the required functionality and the need for compliance verification justify the high implementation effort classification. |
| Technical Risk | Medium | The SCI introduces cryptographic authentication, encryption services, and secure communication mechanisms that increase technical complexity within the SIGIAL platform. Improper implementation or configuration of these security mechanisms may affect system reliability, interoperability, and information protection processes. |
| Architectural Compatibility | Medium | The SIGIAL architecture supports modular integration of new services; however, the incorporation of this SCI requires modifications in communication interfaces, auditing services, and secure data exchange mechanisms. Additional integration and validation activities are required to preserve architectural consistency and interoperability. |
| Legal Compliance | High | This SCI directly addresses mandatory governmental regulations requiring secure judicial reporting, authentication mechanisms, and auditing controls for alarm-related information. Failure to implement the SCI may expose the organization to legal sanctions, operational restrictions, and regulatory non-compliance. |
| Baseline Impact | High | The incorporation of SCI-05 introduces new software services, security mechanisms, interface components, and configuration artifacts that significantly affect the current functional baseline. As a result, the SCI requires controlled integration into Functional Baseline BL-2.0 under formal configuration management procedures. |
| Traceability | High | The SCI introduces auditing and monitoring mechanisms required to maintain complete traceability of judicial requests, generated reports, user access activities, and secure communication operations. These traceability capabilities are critical for compliance verification, evidence validation, and operational accountability. |

# 8. Additional Engineering Evaluation Criteria.

# In addition to the standard configuration management evaluation criteria, the CCB performed an additional engineering assessment focused on software quality, maintainability, testing complexity, and long-term system evolution considerations. These criteria provide a broader evaluation perspective regarding the operational sustainability and technical impact of the SCI within the SIGIAL platform.

# The following table presents the additional engineering evaluation criteria and their corresponding assessment justification.

| Criterion | Level | Justification |
| --- | --- | --- |
| Product Integrity | High | The SCI incorporates encryption, secure authentication, and controlled access mechanisms that significantly improve the integrity, confidentiality, and protection of sensitive judicial information processed by the SIGIAL platform. |
| Maintainability | Medium | Although the SCI was designed using modular security services that facilitate controlled maintenance activities, the incorporation of cryptographic logic and compliance-related functionality increases implementation complexity and may require specialized technical knowledge for future updates and support tasks. |
| Testability | Medium | The SCI requires specialized testing procedures including encryption validation, authentication verification, secure communication testing, and auditing validation processes. Although the module can be systematically tested, the security-sensitive nature of the functionality increases testing complexity. |
| System Evolution | High | The SCI strengthens the platform’s ability to support future regulatory requirements, security enhancements, and additional auditing capabilities. Its modular architecture facilitates future expansion and integration of advanced compliance and secure communication services within the SIGIAL platform. |

# 9. SCI Decision Matrix.

# The SCI Decision Matrix consolidates the overall assessment performed by the Configuration Control Board (CCB) regarding the implementation and incorporation of SCI-05 into the SIGIAL platform. The matrix summarizes the evaluated criteria, associated impact levels, identified risk levels, and the final assessment outcome used to support the approval decision.

# This consolidated evaluation allows the organization to determine whether the SCI can be safely incorporated into the controlled baseline while maintaining compliance with technical, operational, and regulatory requirements established in the SCMP.

| Evaluation Criteria | Impact | Risk Level | Assessment |
| --- | --- | --- | --- |
| Effort | High | High | Acceptable |
| Technical Risk | Medium | Medium | Acceptable |
| Architectural Compatibility | Medium | Medium | Acceptable |
| Legal Compliance | High | High | Acceptable |
| Baseline Impact | High | High | Acceptable |
| Traceability | High | High | Acceptable |
| Product Integrity | High | High | Acceptable |
| Maintainability | Medium | Medium | Acceptable |
| Testability | Medium | Medium | Acceptable |
| System Evolution | High | High | Acceptable |

Note:

Qualitative descriptions such as “Moderate”, “Minimal”, or “Available” were normalized into a standardized scale (Low, Medium, High) according to the thresholds defined in the SCMP.

# 10. Change Control Board Decision.

After evaluating the technical, operational, security, and regulatory impact associated with SCI-05, the Configuration Control Board (CCB) approved its incorporation into the SIGIAL platform as part of Functional Baseline BL-2.0.

The decision was primarily based on the mandatory regulatory requirements related to secure judicial reporting, cryptographic authentication, and auditing capabilities. The CCB determined that the implementation of this SCI is essential to ensure legal compliance, strengthen information protection mechanisms, and improve the traceability of sensitive alarm-related operations.

Although the SCI introduces additional implementation effort and architectural complexity, the associated benefits related to regulatory compliance, secure communication, operational integrity, and risk mitigation justify its approval and controlled integration within the system configuration baseline.

Therefore, the SCI was formally classified as:

APPROVED

The SCI has been incorporated into Functional Baseline BL-2.0 under the configuration management procedures established in the SCMP.

# 11. Conclusion.

SCI-05 – Cryptographic Authentication and Reporting Module represents a critical security and compliance enhancement within the SIGIAL platform. The incorporation of this SCI enables the system to securely process judicial reporting requests while ensuring confidentiality, integrity, authentication, and operational traceability of sensitive alarm-related information.

The evaluation performed by the Configuration Control Board (CCB) determined that the SCI introduces significant benefits related to legal compliance, auditing capabilities, secure communication, and information protection. Additionally, the SCI strengthens the overall security posture of the SIGIAL platform and supports the organization’s ability to comply with mandatory governmental regulations.

Although the implementation introduces additional architectural complexity and specialized validation requirements, the long-term operational and regulatory benefits justify its incorporation into Functional Baseline BL-2.0.