# Software Configuration Item (SCI) Document

## SIGIAL – Integrated Incident and Alert Management System.

This document defines and describes Software Configuration Item SCI-06 associated with the SIGIAL platform. The purpose of this document is to identify, evaluate, and control the configuration characteristics, analytical impact, architectural dependencies, and strategic relevance of the Risk Analysis Engine in accordance with the procedures established in the Software Configuration Management Plan (SCMP).

The document also presents the technical and operational evaluation performed by the Configuration Control Board (CCB) regarding the proposed incorporation of the SCI into a future SIGIAL baseline evolution.

# 1. SCI Identification.

| SCI ID | SCI-06 |
| --- | --- |
| SCI Name | Risk Analysis Engine |
| Type | Software Component |
| System | SIGIAL – Integrated Incident and Alert Management System. |
| Related Module: | M8 – Risk Analysis Platform (Proposed) M4 – Incident Management (Data Source) |
| Baseline | Future Baseline (BL-2.x) |
| Owner | Data Analytics Team |
| Status | Proposed SCI |

# 2. SCI Description.

# The Risk Analysis Engine is a strategic analytical Software Configuration Item (SCI) designed to process historical operational data collected by the SIGIAL platform in order to generate risk indicators, analytical insights, behavioral patterns, and predictive evaluation capabilities.

# The component is responsible for aggregating operational information from incident management, auditing, and monitoring services to support advanced analytical processing and risk assessment activities. Through the incorporation of analytical algorithms and data visualization support mechanisms, the SCI enables data-driven decision-making and operational intelligence generation within the SIGIAL environment.

# Additionally, the Risk Analysis Engine contributes to the long-term technological evolution of the platform by introducing analytical and predictive capabilities that support future business expansion opportunities and advanced monitoring services.

# Due to its architectural and strategic impact, the SCI is proposed for incorporation into a future SIGIAL baseline evolution identified as BL-2.x or higher.

# 3. Functional Scope and Related Requirements.

# The functional scope of SCI-06 includes the implementation of analytical processing capabilities required to support operational risk assessment, trend identification, predictive evaluation, and advanced reporting services within the SIGIAL platform.

# The component introduces new analytical functionalities associated with data aggregation, risk classification, pattern recognition, and visualization support mechanisms designed to improve operational awareness and strategic decision-making processes.

# Proposed Functional Capabilities:

- Data aggregation from incident records.

- Risk scoring algorithms.

- Pattern detection.

- Trend analysis.

- Visualization support.

# 4. SCI Components.

The Risk Analysis Engine is composed of multiple analytical, database, interface, documentation, and testing components required to support large-scale data processing and analytical evaluation activities within the SIGIAL environment. These configuration elements are maintained under configuration control procedures defined in the SCMP.

# Source Code Components:

- Data Processing Engine.

- Risk Scoring Module.

- Analytics Controller.

# Database Components:

- Historical Data Repository.

- Aggregated Metrics Storage.

# API Interfaces:

- Risk Query API.

- Data Analysis Endpoint.

# Documentation:

- Data model definition.

- Analytics algorithms documentation.

# Test Artifacts:

- Data validation tests.

- Performance testing.

- Analytical accuracy tests.

# 5. SCI Dependencies.

The Risk Analysis Engine Module interacts with other configuration items in the SIGIAL system.

| Dependent SCI | Purpose |
| --- | --- |
| SCI-04 (Incident Management Service) | Provides historical operational incident information required for analytical processing, trend analysis, and risk evaluation activities performed by the Risk Analysis Engine. |
| Communication Service | Supports controlled communication and transmission of analytical results, notifications, and reporting information generated by the Risk Analysis Engine. |
| Reporting Service | Provides reporting structures and visualization support mechanisms required for the generation of analytical reports, dashboards, and risk assessment outputs. |

# 6. Effort Estimation.

The implementation effort associated with SCI-06 was estimated considering the complexity of analytical processing services, large-scale data management requirements, integration activities, testing procedures, and performance validation tasks necessary to support the proposed Risk Analysis Platform.

The following table summarizes the estimated engineering effort required for implementation.

| Activity | Estimated Hours |
| --- | --- |
| Design | 40 |
| Development | 100 |
| Integration | 60 |
| Testing | 60 |

Total Estimated Effort: ≈ 260 hours.

# 7. Evaluation Criteria.

The Configuration Control Board (CCB) evaluated SCI-06 according to a set of technical, operational, architectural, business, and configuration management criteria defined in the Software Configuration Management Plan (SCMP). The purpose of this evaluation is to determine the implementation feasibility, strategic relevance, architectural impact, and operational implications associated with incorporating the Risk Analysis Engine into the SIGIAL platform.

The following table summarizes the evaluation criteria, assigned impact levels, and the corresponding technical justification associated with each assessment.

| Criterion | Level | Justification |
| --- | --- | --- |
| Effort | High | The implementation of SCI-06 requires the development of analytical processing services, integration with operational data sources, implementation of analytical algorithms, and incorporation of visualization and reporting mechanisms. The complexity of analytical processing activities and scalability requirements justify the high implementation effort classification. |
| Technical Risk | Medium | The SCI introduces technical complexity associated with large-scale data processing, analytical accuracy validation, integration of analytical services, and performance optimization. Potential risks include inaccurate analytical results, data inconsistencies, and performance degradation during large-volume processing activities. |
| Architectural Compatibility | Medium | The SIGIAL architecture supports modular service integration; however, the incorporation of analytical processing capabilities introduces a new architectural layer responsible for data aggregation, processing, and analytical evaluation. Additional integration and validation activities are required to preserve interoperability and architectural consistency. |
| Business Value | High | SCI-06 provides substantial strategic value by enabling advanced risk analysis, operational intelligence generation, predictive evaluation, and data-driven decision-making capabilities. The component also supports future business expansion opportunities through analytical and monitoring services. |
| Baseline Impact | High | The incorporation of SCI-06 introduces new analytical services, processing mechanisms, interface components, and configuration artifacts that significantly extend the current functional scope of the SIGIAL platform. As a result, the SCI requires controlled incorporation into a future baseline evolution. |
| Traceability | Medium | Although the SCI is not directly associated with mandatory auditing or regulatory compliance processes, it requires controlled traceability of analytical data sources, generated indicators, risk evaluation results, and processing activities to ensure reliability and operational transparency. |

# 8. Additional Engineering Evaluation Criteria.

# In addition to the standard configuration management evaluation criteria, the CCB performed an additional engineering assessment focused on software quality, maintainability, testing complexity, operational sustainability, and long-term system evolution considerations associated with SCI-06.

# The following table presents the additional engineering evaluation criteria and their corresponding technical justification.

| Criterion | Level | Justification |
| --- | --- | --- |
| Product Integrity | High | The Risk Analysis Engine enhances the overall system integrity by introducing structured data processing and analytical capabilities. It allows consistent interpretation of historical data and supports more reliable decision-making processes, improving the quality and coherence of system outputs. |
| Maintainability | Medium | Although the component follows a modular design, the complexity of data processing algorithms and analytical models introduces moderate maintenance challenges. Future updates may require specialized knowledge in data analytics and algorithm tuning. |
| Testability | Medium | The component can be tested through defined datasets and validation scenarios; however, verifying analytical accuracy and performance under different data conditions requires more sophisticated testing strategies compared to standard transactional components. |
| System Evolution | High | This component significantly contributes to system evolution by enabling advanced capabilities such as predictive analysis and risk modeling. It lays the foundation for future expansion into intelligent services and supports long-term scalability and business growth. |

# 9. SCI Decision Matrix.

# The SCI Decision Matrix consolidates the overall evaluation performed by the Configuration Control Board (CCB) regarding the proposed implementation and future incorporation of SCI-06 into the SIGIAL platform. The matrix summarizes the evaluated criteria, associated impact levels, identified risk levels, and the final assessment outcome supporting the decision process.

# This consolidated evaluation allows the organization to determine whether the SCI can be incorporated into a future controlled baseline while maintaining operational consistency, architectural stability, and alignment with strategic business objectives defined in the SCMP.

# Evaluation result:

# ACCEPTABLE (FUTURE IMPLEMENTATION).

| Evaluation Criteria | Impact | Risk Level | Assessment |
| --- | --- | --- | --- |
| Effort | High | High | Acceptable |
| Technical Risk | Medium | Medium | Acceptable |
| Architectural Compatibility | Medium | Medium | Acceptable |
| Business Value | High | High | Acceptable |
| Baseline Impact | High | High | Acceptable |
| Traceability | Medium | Medium | Acceptable |
| Product Integrity | High | High | Acceptable |
| Maintainability | Medium | Medium | Acceptable |
| Testability | Medium | Medium | Acceptable |
| System Evolution | High | High | Acceptable |

Note:

Qualitative descriptions such as “Moderate”, “Minimal”, or “Available” were normalized into a standardized scale (Low, Medium, High) according to the thresholds defined in the SCMP.

# 10. Change Control Board Decision.

# After evaluating the technical, operational, architectural, and business impact associated with SCI-06, the Configuration Control Board (CCB) determined that the Risk Analysis Engine provides significant strategic value for the future evolution of the SIGIAL platform.

# The CCB recognized that the SCI introduces advanced analytical capabilities capable of supporting risk assessment activities, operational intelligence generation, predictive evaluation processes, and future data-driven business services.

# However, the evaluation also determined that the implementation introduces additional architectural complexity, analytical processing requirements, integration effort, and scalability considerations that exceed the scope and priorities established within the current functional baseline.

# Although the SCI is considered technically feasible and strategically beneficial, the CCB concluded that its implementation should be deferred until completion and stabilization of the current baseline objectives.

# Therefore, the SCI was formally classified as:

# PROPOSED / DEFERRED

# The SCI is recommended for incorporation into a future SIGIAL baseline evolution under the configuration management procedures established in the SCMP.

# 11. Conclusion.

SCI-06 – Risk Analysis Engine represents a strategic analytical enhancement designed to extend the operational and business capabilities of the SIGIAL platform through advanced data processing and risk evaluation services.

The evaluation performed by the Configuration Control Board (CCB) determined that the SCI provides substantial value by enabling analytical reporting, predictive evaluation, operational intelligence generation, and data-driven decision-making capabilities that support future organizational growth and service diversification.

Although the implementation introduces additional architectural complexity, analytical processing requirements, and integration challenges, the long-term strategic and operational benefits justify its consideration for future incorporation into the SIGIAL environment.

Due to its scope and implementation impact, the SCI was deferred for incorporation into a future baseline evolution following completion of the current operational objectives and stabilization activities defined for the existing baseline.