CONFIGURATION STATUS ACCOUNTING (What to Record).

1.1 Purpose.

The purpose of Configuration Status Accounting (CSA) is to record, track, and report the status of all configuration items (CIs), baselines, and changes throughout the SIGIAL system lifecycle.

It ensures full traceability, visibility, and control of the system configuration.

1.2 Elements to be Recorded.

Based on best practices, the following elements will be recorded:

a) Configuration Items (CI).

For each CI:

- CI Identifier (e.g., CI-05).

- Name and description.

- Version number.

- Current status (Development, Testing, Production).

- Responsible owner.

- Location (repository, environment).

Real example:

| CI | Version | Status | Environment | Owner |
| --- | --- | --- | --- | --- |
| CI-05 | v1.1.0 | In Progress | DEV | Backend Team |

b) Baselines.

- Baseline ID (e.g., BL-1.0).

- Type (Functional, Design, Product).

- Date established.

- Included CIs.

- Approval status.

Example:

| Baseline | Type | Date | Status |
| --- | --- | --- | --- |
| BL-1.0 | Functional | 2026-04-01 | Approved |

c) Change Requests (CR).

Each change must record:

- CR ID.

- Description.

- Affected CIs.

- Impact (Low / Medium / High).

- Status (Submitted, Approved, Rejected, Implemented).

- Assigned personnel.

- Approval date.

- Implementation date.

- Resulting version.

d) Versions and Releases.

- Version number (semantic versioning).

- Release date.

- Included changes (CRs).

- Environment deployed.

e) Traceability Records.

- Relationship between:

  - Requirements (RF).

  - SCI.

  - Code components.

  - Test cases.

1.3 Status Reports.

The following reports will be generated:

Configuration Status Report.

- Current state of all CIs.

- Versions and environments.

Change Status Report.

- List of CRs and their state.

Baseline Status Report.

- Active baselines and contents.

1.4 Frequency.

- Weekly status report.

- Per iteration (Agile sprint).

- Before each release.

1.5 Data Storage and Access.

- Stored in:

  - Version control system (Git).

  - Project management tool (Jira / similar).

  - Documentation repository.

- Access controlled by:

  - Configuration Manager.

  - Project Manager.

  - Authorized stakeholders.