SOFTWARE CONFIGURATION MANAGEMENT PLAN (SCMP)

Sistema: SIGIAL – Integrated Incident and Alert Management System.

1. Identification

1.1 Document Overview

This document defines the Software Configuration Management Plan (SCMP) for the SIGIAL system. It establishes the processes, roles, tools, and procedures required to control and manage the system configuration throughout its lifecycle.

1.2 Abbreviations and Glossary

1.2.1 Abbreviations

- SCM: Software Configuration Management.

- CI: Configuration Item.

- CR: Change Request.

- CCB: Configuration Control Board.

- CSA: Configuration Status Accounting.

- FCA: Functional Configuration Audit.

- PCA: Physical Configuration Audit.

1.2.2 Glossary

- Configuration Item (CI): Any artifact under configuration control (code, documents, DB, etc.).

- Baseline: Approved version of a configuration at a specific point in time.

- Change Request (CR): Formal proposal for modifying a CI.

1.3 References

- IEEE 828 – Software Configuration Management Plans.

- SIGIAL SRS Document.

- SCI Documentation (Incident Management Module).

2. Organization.

2.1 Activities and Responsibilities

| Activity | Responsible |
| --- | --- |
| Identify configuration items | Configuration Manager |
| Manage version control | SCM |
| Evaluate change requests | CCB |
| Implement approved changes | Development Team |
| Perform audits | QA / SCM |
| Maintain documentation | SCM |

2.1.1 Decision Process and Accountabilities.

- All changes must be approved by the CCB.

- Baselines require formal approval.

- Releases require validation by Project Manager.

3. Configuration Identification.

3.1 Identification Rules.

3.1.1 Configuration Items.

Each CI will follow the structure:

CI-XX_Vx.y.z

Ejemplo:

- CI-05_v1.1.0 → Incident Service

3.1.2 Versioning Rules

- MAJOR: Structural changes.

- MINOR: New features.

- PATCH: Bug fixes.

3.2 Reference Configuration Identification.

Each baseline includes:

- Unique ID.

- List of CIs.

- Approval record.

3.3 Configuration Baseline Management.

Defined baselines:

- Functional Baseline (FBL) → Requirements approved.

- Design Baseline (DBL) → Architecture approved.

- Product Baseline (PBL) → Final system ready.

4. Configuration Control.

4.1 Change Management.

All changes follow this process:

- Submit Change Request (CR).

- Impact analysis.

- CCB Evaluation.

- Approval / Rejection.

- Implementation.

- Testing.

- Release.

Change Request Format.

- CR ID.

- Description.

- Affected CI.

- Impact level.

- Approval status.

- Assigned developer.

- Implementation date.

- Resulting versión.

4.2 Interface Management.

External integrations (APIs, DB connections) must be:

- Documented.

- Version controlled.

- Tested before integration.

5. Configuration Support Activities.

5.1 Configuration Status Accounting (WHAT TO RECORD).

5.1.1 Evolutions Traceability.

Traceability will be maintained between:

- Requirements (RF).

- SCI modules.

- Source code.

- Test cases.

5.1.2 Configuration Status.

For each CI:

- Identifier.

- Version.

- Status (DEV, TEST, PROD).

- Owner.

- Repository location.

5.1.3 Configuration Status Reports.

Generated reports:

- Configuration Status Report.

- Change Request Report.

- Baseline Report.

Frecuencia:

- Weekly.

- Per sprint.

- Before reléase.

5.1.4 Records Storage.

All records will be stored in:

- Git repository.

- Project documentation system.

- Change request logs.

5.2 Configuration Audits (WHAT TO REVIEW).

5.2.1 Types of Audits.

✔ Functional Configuration Audit (FCA).

- Validates requirements compliance.

✔ Physical Configuration Audit (PCA).

- Validates versions and documentation.

✔ Process Audit.

- Validates SCM processes.

5.2.2 Elements to Review.

- Configuration Items (correct versioning).

- Change Requests (approval + implementation).

- Baselines (consistency).

- Documentation (alignment with system).

- Traceability (RF → SCI → Code → Test).

5.2.3 Audit Activities.

- Technical reviews.

- Walkthroughs.

- Stage reviews.

- Final acceptance.

5.2.4 Audit Frequency.

- End of each pase.

- Before release.

- At baseline definition.

5.2.5 Audit Outputs.

- Audit report.

- Non-conformities.

- Corrective actions.

- Approval decision.

5.3 Reviews.

- Code reviews.

- Design reviews.

- Requirement validation.

5.4 Configuration Management Plan Maintenance.

- Maintained by Configuration Manager.

- Updated per iteration or major change.

- Approved by Project Manager.