SOFTWARE CONFIGURATION MANAGEMENT PLAN

Integrated Incident and Alert Management System (SIGIAL).

Author:

- Yoangel Rondón Bolúa.

Professor: Dr. Omar Ali Zatarain Durán.

Class: Software Configuration Management.

Career: Master's Degree in Software Engineering.

Edition: 2025A.

Contenido

SOFTWARE CONFIGURATION MANAGEMENT PLAN (SCMP)	5

1. Identification.	5

1.1 Document Overview.	5

1.2 Purpose of the Document.	5

1.2.1 General Objective.	5

1.2.2 Specific Objectives.	5

1.2 Abbreviations and Glossary.	6

1.2.1 Abbreviations.	6

1.2.2 Glossary.	6

1.3 References.	6

2. Organization.	7

2.1 Activities and Responsibilities.	7

2.1.1 Decision Process and Accountabilities.	7

3. Configuration Identification.	7

3.1 Identification Rules.	7

3.1.1 Configuration Items.	7

3.1.2 Versioning Rules.	7

3.2 Reference Configuration Identification.	7

3.3 Configuration Baseline Management.	8

3.4 Configuration Item Registry.	8

3.5 SCI Integration within System Architecture.	9

4. Configuration Control.	9

4.1 Change Management.	9

4.2 Interface Management.	10

4.3 SCI Evaluation Criteria and Metrics.	10

5. Configuration Support Activities.	13

5.1 Configuration Status Accounting (WHAT TO RECORD).	13

5.1.1 Evolutions Traceability.	13

5.1.2 Configuration Status.	13

5.1.3 Configuration Status Reports.	13

5.1.4 Records Storage.	14

5.2 Configuration Audits (WHAT TO REVIEW).	14

5.2.1 Types of Audits.	14

5.2.2 Elements to Review.	14

5.2.3 Audit Activities.	15

5.2.4 Audit Frequency.	15

5.2.5 Audit Outputs.	15

5.3 Reviews.	15

5.4 Configuration Management Plan Maintenance.	15

CONFIGURATION STATUS ACCOUNTING (What to Record).	17

1.	Purpose.	17

2.	Elements to be Recorded.	17

3.	Status Reports.	19

4.	Frequency.	19

5.	Data Storage and Access.	20

CONFIGURATION AUDITING PLAN (What to Review).	21

1.	Purpose.	21

2.	Types of Audits.	21

3.	Elements to Review (What to Review).	22

4.	Audit Activities.	23

5.	Audit Frequency.	23

6.	Roles and Responsibilities.	23

7.	Audit Outputs.	24

# SOFTWARE CONFIGURATION MANAGEMENT PLAN (SCMP)

Sistema: SIGIAL – Integrated Incident and Alert Management System.

## 1. Identification.

### 1.1 Document Overview.

This document defines the Software Configuration Management Plan (SCMP) for the SIGIAL system. It establishes the processes, roles, tools, and procedures required to control and manage the system configuration throughout its lifecycle.

### 1.2 Purpose of the Document.

The purpose of this Software Configuration Management Plan (SCMP) is to define the processes, procedures, roles, and tools required to manage and control the configuration of the Integrated Incident and Alert Management System (SIGIAL) throughout its lifecycle.

This document establishes a structured approach to configuration identification, change control, status accounting, and auditing, ensuring the integrity, traceability, and consistency of all configuration items (CIs) within the system.

#### 1.2.1 General Objective.

The general objective of this SCMP is to ensure that all configuration items of the SIGIAL system are properly identified, controlled, tracked, and audited, in order to maintain system integrity and support-controlled evolution throughout the software development lifecycle.

#### 1.2.2 Specific Objectives.

The specific objectives of this SCMP are:

- To define the configuration items (CIs) that must be managed within the SIGIAL system.

- To establish a formal process for managing change requests (CRs), including evaluation, approval, implementation, and tracking.

- To ensure full traceability between requirements, software components, and test artifacts.

- To provide mechanisms for recording and reporting the status of configuration items, baselines, and changes (Configuration Status Accounting).

- To define auditing procedures to verify compliance with approved baselines and ensure that no unauthorized changes are introduced.

- To support version control and release management for all system components.

- To ensure consistency between system documentation, implementation, and delivered products.

### 1.2 Abbreviations and Glossary.

#### 1.2.1 Abbreviations.

- SCM: Software Configuration Management.

- CI: Configuration Item.

- CR: Change Request.

- CCB: Configuration Control Board.

- CSA: Configuration Status Accounting.

- FCA: Functional Configuration Audit.

- PCA: Physical Configuration Audit.

#### 1.2.2 Glossary.

- Configuration Item (CI): Any artifact under configuration control (code, documents, DB, etc.).

- Baseline: Approved version of a configuration at a specific point in time.

- Change Request (CR): Formal proposal for modifying a CI.

### 1.3 References.

- IEEE 828 – Software Configuration Management Plans.

- SIGIAL SRS Document.

- SCI Documentation (Incident Management Module).

## 2. Organization.

### 2.1 Activities and Responsibilities.

| Activity | Responsible |
| --- | --- |
| Identify configuration items | Configuration Manager |
| Manage version control | SCM |
| Evaluate change requests | CCB |
| Implement approved changes | Development Team |
| Perform audits | QA / SCM |
| Maintain documentation | SCM |

#### 2.1.1 Decision Process and Accountabilities.

- All changes must be approved by the CCB.

- Baselines require formal approval.

- Releases require validation by Project Manager.

## 3. Configuration Identification.

### 3.1 Identification Rules.

#### 3.1.1 Configuration Items.

Each CI will follow the structure:

CI-XX_Vx.y.z

Example:

- CI-05_v1.1.0 → Incident Service.

#### 3.1.2 Versioning Rules.

- MAJOR: Structural changes.

- MINOR: New features.

- PATCH: Bug fixes.

### 3.2 Reference Configuration Identification.

Each baseline includes:

- Unique ID.

- List of CIs.

- Approval record.

### 3.3 Configuration Baseline Management.

The SIGIAL Baseline Document represents the formal definition of the system and serves as the primary reference for configuration identification.

Defined baselines:

- Functional Baseline (FBL) → Requirements approved.

- Design Baseline (DBL) → Architecture approved.

- Product Baseline (PBL) → Final system ready.

Baseline Definition:

Baseline ID: BL-1.0.

Type: Functional Baseline.

Source Document: SIGIAL System Definition (Baseline Document).

Status: Approved.

Date: 2026-04-01.

Controlled by: Configuration Manager.

Baseline Versioning:

Baselines will follow version control:

- BL - 1.0 → Initial approved baseline.

- BL - 1.1 → Minor updates.

- BL - 2.0 → Major changes.

### 3.4 Configuration Item Registry.

The following Software Configuration Items (SCIs) are defined within the SIGIAL system:

- SCI ID: SCI-04.

- Name: Incident Management Service.

- Version: v1.0.

- Baseline: BL-1.0.

- Status: Approved.

- Owner: Backend Development Team.

### 3.5 SCI Integration within System Architecture.

The Software Configuration Items (SCIs) defined in this plan are aligned with the system architecture described in the SIGIAL baseline document.

In particular:

- SCI-04: Incident Management Service corresponds to Module M4 – Incident Management in the system architecture.

This SCI implements functional requirements RF-16 through RF-20 and is part of the Functional Baseline BL-1.0.

All SCIs are managed under the configuration control processes defined in this SCMP, ensuring traceability between system requirements, architecture, and implementation.

## 4. Configuration Control.

### 4.1 Change Management.

All changes follow this process:

- Submit Change Request (CR).

- Impact analysis.

- Configuration Control Board (CCB) Evaluation.

- Approval / Rejection.

- Implementation.

- Testing.

- Release

All changes affecting a Software Configuration Item (SCI) must:
- Be formally registered as a Change Request (CR).
- Be evaluated and approved by the Configuration Control Board (CCB).
- Update the associated baseline if required.
- Generate a new version of the affected SCI.
- Be validated through testing before release.

Change Request Format.

- CR ID.

- Description.

- Affected CI.

- Impact level.

- Approval status.

- Assigned developer.

- Implementation date.

- Resulting version.

Baseline Update Policy:

Any approved SCI that introduces new functionality must trigger an update of the corresponding baseline, generating a new baseline version (e.g., BL-1.1).

### 4.2 Interface Management.

External integrations (APIs, DB connections) must be:

- Documented.

- Version controlled.

- Tested before integration.

### 4.3 SCI Evaluation Criteria and Metrics.

To ensure objective decision-making, the evaluation of Software Configuration Items (SCIs) is based on standardized criteria and defined measurement scales.

SCI Evaluation Criteria are grouped into three categories:

1. Technical Criteria.

- Effort.

- Technical Risk.

- Architectural Compatibility.

- Maintainability.

- Testability.

2. Project and Organizational Criteria.

- Budget Impact.

- Required Time.

- Human Resources.

- Required Skills.

- Technological Resources.

- Project Stage.

3. Business and Compliance Criteria.

- Contract Alignment.

- Legal Compliance.

- Product Integrity.

- Baseline Impact.

- Traceability.

- System Evolution.

| Category | Criterion | Measurement Basis | Low | Medium | High |
| --- | --- | --- | --- | --- | --- |
| Technical | Effort | Estimated hours | 1–40 h | 41–120 h | >120 h |
| Technical | Technical Risk | Technical uncertainty | Known technology | Moderate complexity | High uncertainty / new tech |
| Technical | Architectural Compatibility | Alignment with architecture | Requires redesign | Minor adjustments | Fully compatible |
| Technical | Maintainability | Impact on maintenance | Minimal impact | Moderate improvement | Significant improvement |
| Technical | Testability | Ease of testing | Difficult to test | Partially testable | Fully testable |
| Project | Budget Impact | Additional cost | No cost | Minor cost | High cost |
| Project | Required Time | Schedule impact | No delay | Minor adjustment | Project delay |
| Project | Human Resources | Resource availability | Fully available | Coordination required | New resources required |
| Project | Required Skills | Skill level needed | Existing skills | Some learning required | Specialized expertise needed |
| Project | Technological Resources | Infrastructure needs | Available | Minor adjustments | New infrastructure |
| Project | Project Stage | Project phase alignment | Appropriate phase | Acceptable with adjustments | Inappropriate phase |
| Business | Contract Alignment | Scope alignment | Out of scope | Partially aligned | Fully aligned |
| Business | Legal Compliance | Regulatory compliance | Legal risk | Requires validation | Fully compliant |
| Business | Product Integrity | Impact on system quality | Minimal impact | Moderate improvement | Significant improvement |
| Business | Baseline Impact | Configuration impact | No change | Minor update (BL-1.1) | Major change (BL-2.0) |
| Business | Traceability | Link to requirements | Weak | Partial | Direct (clear RF linkage) |
| Business | System Evolution | Future scalability | No contribution | Moderate support | Strong support |

## 5. Configuration Support Activities.

### 5.1 Configuration Status Accounting (WHAT TO RECORD).

#### 5.1.1 Evolutions Traceability.

Traceability will be maintained between:

- Requirements (RF).

- SCI modules.

- Source code.

- Test cases.

Traceability Matrix (SIGIAL):

| Requirement | Module | SCI | Component | Test Case |
| --- | --- | --- | --- | --- |
| RF-16 | M4- Incident Management | SCI-04 | Incident Controller | TC-01 |
| RF-17 | M4- Incident Management | SCI-04 | Incident Service | TC-02 |
| RF-18 | M4- Incident Management | SCI-04 | Incident Service | TC-03 |
| RF-19 | M4- Incident Management | SCI-04 | Repository | TC-04 |
| RF-20 | M4- Incident Management | SCI-04 | DB Layer | TC-05 |

#### 5.1.2 Configuration Status.

For each CI:

- Identifier.

- Version.

- Status (DEV, TEST, PROD).

- Owner.

- Repository location.

#### 5.1.3 Configuration Status Reports.

Generated reports:

- Configuration Status Report.

- Change Request Report.

- Baseline Report.

Frecuencia:

- Weekly.

- Per sprint.

- Before release.

#### 5.1.4 Records Storage.

All records will be stored in:

- Git repository.

- Project documentation system.

- Change request logs.

Configuration Snapshot (Current State):

| Element | Version | Status |
| --- | --- | --- |
| Baseline | BL-1.0 | Approved |
| SCI-04 | v1.0 | Approved |
| System Version | v1.0 | In Development |

### 5.2 Configuration Audits (WHAT TO REVIEW).

#### 5.2.1 Types of Audits.

✔ Functional Configuration Audit (FCA).

- Validates requirements compliance.

✔ Physical Configuration Audit (PCA).

- Validates versions and documentation.

✔ Process Audit.

- Validates SCM processes.

#### 5.2.2 Elements to Review.

- Configuration Items (correct versioning).

- Change Requests (approval + implementation).

- Baselines (consistency).

- Documentation (alignment with system).

- Traceability (RF → SCI → Code → Test).

#### 5.2.3 Audit Activities.

- Technical reviews.

- Walkthroughs.

- Stage reviews.

- Final acceptance.

#### 5.2.4 Audit Frequency.

- End of each phase.

- Before release.

- At baseline definition.

#### 5.2.5 Audit Outputs.

- Audit report.

- Non-conformities.

- Corrective actions.

- Approval decision.

### 5.3 Reviews.

- Code reviews.

- Design reviews.

- Requirement validation.

### 5.4 Configuration Management Plan Maintenance.

- Maintained by Configuration Manager.

- Updated per iteration or major change.

- Approved by Project Manager.

Audit Application in Project Lifecycle:
The following audits will be performed at different stages of the SIGIAL project:

- Requirements Phase → Functional Configuration Audit (FCA).
- Design Phase → Functional Configuration Audit (FCA).
- Development Phase → Process Audit.
- Pre-release Phase → Physical Configuration Audit (PCA).
- Post-deployment → Final Acceptance Audit.

# CONFIGURATION STATUS ACCOUNTING (What to Record).

## Purpose.

The purpose of Configuration Status Accounting (CSA) is to record, track, and report the status of all configuration items (CIs), baselines, and changes throughout the SIGIAL system lifecycle.

It ensures full traceability, visibility, and control of the system configuration.

## Elements to be Recorded.

Based on best practices, the following elements will be recorded:

a) Configuration Items (CI).

For each CI:

- CI Identifier (e.g., CI-05).

- Name and description.

- Version number.

- Current status (Development, Testing, Production).

- Responsible owner.

- Location (repository, environment).

Real example:

| CI | Version | Status | Environment | Owner |
| --- | --- | --- | --- | --- |
| CI-05 | v1.1.0 | In Progress | DEV | Backend Team |

b) Baselines.

- Baseline ID (e.g., BL-1.0).

- Type (Functional, Design, Product).

- Date established.

- Included CIs.

- Approval status.

Example:

| Baseline | Type | Date | Status |
| --- | --- | --- | --- |
| BL-1.0 | Functional | 2026-04-01 | Approved |

c) Change Requests (CR).

Each change must record:

- CR ID.

- Description.

- Affected CIs.

- Impact (Low / Medium / High).

- Status (Submitted, Approved, Rejected, Implemented).

- Assigned personnel.

- Approval date.

- Implementation date.

- Resulting version.

d) Versions and Releases.

- Version number (semantic versioning).

- Release date.

- Included changes (CRs).

- Environment deployed.

e) Traceability Records.

- Relationship between:

  - Requirements (RF).

  - SCI.

  - Code components.

  - Test cases.

## Status Reports.

The following reports will be generated:

Configuration Status Report.

- Current state of all CIs.

- Versions and environments.

Change Status Report.

- List of CRs and their state.

Baseline Status Report.

- Active baselines and contents.

## Frequency.

- Weekly status report.

- Per iteration (Agile sprint).

- Before each release.

## Data Storage and Access.

- Stored in:

  - Version control system (Git).

  - Project management tool (Jira / similar).

  - Documentation repository.

- Access controlled by:

  - Configuration Manager.

  - Project Manager.

  - Authorized stakeholders.

# CONFIGURATION AUDITING PLAN (What to Review).

## Purpose.

The purpose of the Configuration Auditing Plan is to verify that all configuration items, changes, and baselines comply with approved specifications and that no unauthorized modifications exist.

## Types of Audits.

1. Functional Configuration Audit (FCA).

Verifies that:

- The SCI meets functional requirements (RFs).

- The system behaves according to specifications.

- Test results are valid and complete.

Example SIGIAL:

- Validate that the Incident Management component complies with requirements RF-16 through RF-20.

2. Physical Configuration Audit (PCA).

Verifies that:

- All components are correctly versioned.

- Documentation matches implementation.

- Delivered system = approved baseline.

3. Process Audit.

Verifies that:

- SCM processes are followed.

- Change management is correctly applied.

- Documentation is properly maintained.

## Elements to Review (What to Review).

a) Configuration Items.

- Correct identification.

- Correct versioning.

- Proper storage and control.

b) Change Requests.

- Proper documentation.

- Approved by CCB.

- Correct implementation.

- Traceability to affected CI.

c) Baselines.

- Correct definition.

- Approved content.

- No unauthorized changes.

d) Documentation.

- SRS consistency.

- SCI documentation accuracy.

- API documentation alignment.

e) Traceability.

- RF → SCI → Code → Tests linkage.

## Audit Activities.

Based on real CMP practices.

- Structured Walkthroughs.

- Technical Reviews.

- Stage Reviews (milestones).

- Final Acceptance Audit.

## Audit Frequency.

- At the end of each development phase.

- Before baseline approval.

- Before each release.

- At project closure.

## Roles and Responsibilities.

| Role | Responsibility |
| --- | --- |
| Configuration Manager | Coordinates audits |
| QA Engineer | Validates compliance |
| Software Architect | Validates design |
| Project Manager | Approves results |

## Audit Outputs.

Each audit produces:

- Audit report.

- List of non-conformities.

- Corrective actions.

- Approval / rejection decision.

The SIGIAL configuration management approach ensures full alignment between system architecture, configuration items (SCIs), requirements, and change management processes, enabling controlled system evolution and full traceability across the software lifecycle.