SIGIAL – Software Configuration Management Integrative Document.

Author:

- Yoangel Rondón Bolúa.

Professor: Dr. Omar Ali Zatarain Durán.

Class: Software Configuration Management.

Career: Master's Degree in Software Engineering.

Edition: 2025A.

Contenido

CHAPTER 1. Introduction and Repository.	1

1.1 Executive Overview.	1

1.2 Project Description.	1

1.3 Project Objectives.	2

1.4 Client Description.	3

1.5 Repository Structure. GitHub Repository and Tools.	4

CHAPTER 2. System Overview.	7

2.1 What the System Does	7

2.2 Functional Modules	7

2.3 System Actors	9

2.4 Key Non-Functional Requirements	10

2.5 System Architecture	12

2.6 Business Rules	13

CHAPTER 3. Baselines Evolution.	15

3.1 Baseline BL-1.0 — Initial System Definition	15

3.3 Baseline BL-2.x — Analytical and Strategic Evolution	17

3.4 General Comparison — All Baseline Versions	19

CHAPTER 4. Change Request Management.	21

4.1 Introduction	21

4.2 Change Request CR-01	21

4.2.1 Current Configuration vs Requested Change	21

4.2.2 Origin of the Request	22

4.2.3 Impact Analysis	22

4.2.4 CCB Decision	22

4.2.5 Resulting Configuration Changes	23

4.2.6 Baseline Evolution	23

4.3 Change Request CR-02	23

4.3.1 Current Configuration vs Requested Change	23

4.3.2 Origin of the Request	24

4.3.3 Impact Analysis	24

4.3.4 CCB Decision	24

4.3.5 Resulting Configuration Changes	25

4.3.6 Baseline Evolution	25

4.4 Change Request CR-03	25

4.4.1 Current Configuration vs Requested Change	25

4.4.2 Origin of the Request	26

4.4.3 Impact Analysis	26

4.4.4 CCB Decision	27

4.4.5 Resulting Configuration Changes	27

4.4.6 Baseline Evolution	27

4.5 Comparative Analysis of Change Requests	28

4.6 Chapter Summary	28

CHAPTER 5. SOFTWARE CONFIGURATION ITEMS	29

5.1 Introduction	29

5.2 Software Configuration Item List	29

5.3 SCI-04: Initial Configuration Item	29

5.4 SCI-05: Security and Reporting Evolution	30

5.5 SCI-06: Risk Analysis Evolution	31

5.6 SCI-07: Distributed Monitoring Evolution	32

5.7 Comparative Analysis of Software Configuration Items	32

5.8 Chapter Summary	33

CHAPTER 6. CONFIGURATION CONTROL	34

6.1 Change Control Process Applied to SIGIAL.	34

6.2 Configuration Control Board (CCB)	35

6.3 Configuration Control Decision Criteria	35

CHAPTER 7. CONFIGURATION STATUS ACCOUNTING	37

7.1 Software Configuration Item Status	37

7.2 Change Request Status Record	37

7.3 Baseline Evolution Status	38

7.4 Status Accounting Reports	38

CHAPTER 8. CONFIGURATION AUDITING	39

8.1 Functional Configuration Audit (FCA)	39

8.2 Physical Configuration Audit (PCA)	39

8.3 Configuration Management Process Audit and Baseline Accuracy Audit	40

8.4 Audit Schedule	40

CHAPTER 9. SCM PLAN	42

9.1 SCM Feedback Cycle	42

9.2 Configuration Management Organization and Roles	43

9.3 Baseline Plan	44

9.4 Configuration Management Tools and Environment	44

CHAPTER 10. HISTORY	46

10.1 Change Request History	46

10.2 Baseline History	46

10.3 Software Configuration Item History	47

10.4 Complete Project SCM Timeline	47

CHAPTER 11. SOFTWARE CONFIGURATION MANAGEMENT PLAN (SCMP)	48

11.1 Initial SCMP Version	48

11.2 Final SCMP Version	49

CHAPTER 12. CONCLUSIONS	50

12.1 Lessons Learned	50

12.2 Complete Work Summary	51

Figure 1. Main GitHub repository containing the Software Configuration Management artifacts developed for SIGIAL.	5

Figure 2. General Architecture of the SIGIAL Platform.	12

Tabla 1. Client Profile.	3

Tabla 2. Tools Used — SIGIAL Project.	4

Tabla 3. Baseline Documents — GitHub Repository.	5

Tabla 4. Change Request Documents — GitHub Repository.	5

Tabla 5. Software Configuration Items — GitHub Repository.	6

Tabla 6. Configuration Management Plans — GitHub Repository.	6

Tabla 7. SIGIAL Functional Modules.	8

Tabla 8. System Actors — SIGIAL Platform.	9

Tabla 9. Key Non-Functional Requirement Categories.	10

Tabla 10. Representative Business Rules of the SIGIAL Platform.	13

Tabla 12. Changes from Baseline BL-1.0 to Baseline BL-2.0.	17

Tabla 13. Changes from Baseline BL-2.0 to Baseline BL-2.x.	18

Tabla 14. Comparison of All Baseline Versions — SIGIAL Platform.	19

Tabla 15, Current Configuration vs Requested Change — CR-01.	21

Tabla 16. Impact Analysis — CR-01.	22

Tabla 17. Configuration Control Board Decision — CR-01.	22

Tabla 18. Configuration Changes Generated by CR-01.	23

Tabla 19. Current Configuration vs Requested Change — CR-02.	24

Tabla 20. Impact Analysis — CR-02.	24

Tabla 21. Configuration Control Board Decision — CR-02.	25

Tabla 22. Configuration Changes Generated by CR-02.	25

Tabla 23. Current Configuration vs Requested Change — CR-03.	26

Tabla 24. Impact Analysis — CR-03.	26

Tabla 25. Configuration Control Board Decision — CR-03.	27

Tabla 26. Configuration Changes Generated by CR-03.	27

Tabla 27. Comparative Analysis of Approved Change Requests.	28

Tabla 28. Software Configuration Item List — SIGIAL Platform.	29

Tabla 29. Comparative Analysis of Software Configuration Items.	33

Tabla 30. Configuration Control Process Applied to the SIGIAL Project.	34

Tabla 31. Configuration Control Board Structure — SIGIAL Project.	35

Tabla 32. Configuration Control Decision Criteria.	35

Tabla 33. Software Configuration Item Status.	37

Tabla 34. Change Request Status Record.	38

Tabla 35.  Baseline Evolution Status.	38

Tabla 36. Status Accounting Reports.	38

Tabla 37. Functional Configuration Audit (FCA).	39

Tabla 38. Physical Configuration Audit (PCA).	40

Tabla 39. Configuration Management Process Audit and Baseline Accuracy Audit.	40

Tabla 40. Audit Schedule for the SIGIAL Project.	41

Tabla 41. SCM Feedback Cycle Applied to the SIGIAL Project.	43

Tabla 42. Configuration Management Organization and Roles — SIGIAL Project.	43

Tabla 43. Approved Baselines of the SIGIAL Project.	44

Tabla 44. Configuration Management Tools and Environment.	45

Tabla 45. Change Request History — SIGIAL Project.	46

Tabla 46. Baseline History — SIGIAL Project.	46

Tabla 47. Software Configuration Item History — SIGIAL Project.	47

Tabla 48. Complete Project SCM Timeline.	47

Tabla 49. Key Changes from the Initial SCMP to the Final SCMP.	49

Tabla 50. Complete Work Summary — SIGIAL Project.	51

# CHAPTER 1. Introduction and Repository.

This chapter introduces the SIGIAL project and presents the repository used to manage the Software Configuration Management artifacts developed throughout the project. It provides an overview of the system, its objectives, the target client environment, and the tools used to support configuration management activities.

### 1.1 Executive Overview.

This Integrative Document presents the Software Configuration Management (SCM) activities performed for the Integrated Incident and Alert Management System (SIGIAL).

The purpose of this document is to consolidate and describe the principal configuration management artifacts developed throughout the project lifecycle, including baselines, Change Requests (CRs), Software Configuration Items (SCIs), configuration control activities, status accounting records, auditing activities, the Software Configuration Management Plan (SCMP), and the Software Configuration Master Plan.

The document provides an integrated view of how Software Configuration Management practices were applied to support the controlled evolution of the SIGIAL platform. Through the implementation of configuration identification, change control, traceability management, auditing, and strategic planning activities, the project-maintained consistency and integrity across its configuration elements while supporting the incorporation of new requirements and system enhancements.

The following chapters describe the configuration artifacts generated during the project, their relationships, and their contribution to the controlled evolution of the SIGIAL platform.

### 1.2 Project Description.

The Integrated Incident and Alert Management System (SIGIAL) is a software platform designed to support alarm monitoring centers in the registration, supervision, control, and traceability of incidents generated by security alarm systems.

Alarm monitoring centers operate in environments characterized by continuous event generation, large numbers of monitored accounts, and the need to respond efficiently to incidents such as false alarms, technical failures, communication interruptions, and security events. These operational conditions require mechanisms that facilitate incident management, information traceability, communication between stakeholders, and the generation of operational reports.

SIGIAL was conceived as a centralized solution capable of supporting both directly managed alarm accounts and accounts monitored on behalf of third-party organizations. The system provides functionalities for incident registration, alarm event management, monitoring activities, communication processes, reporting services, and auditing support.

The project was selected as the basis for applying Software Configuration Management practices due to its progressive evolution and the need to manage multiple configuration artifacts throughout its lifecycle. As new operational, security, analytical, and strategic requirements emerged, the project provided an appropriate environment for the application of baseline management, change control, configuration identification, auditing, and traceability activities.

The result is a project that not only addresses operational monitoring requirements but also serves as a practical case study for the implementation of Software Configuration Management principles in a controlled software engineering environment.

### 1.3 Project Objectives.

General Objective.

To provide an integrated platform for alarm monitoring centers that supports the registration, management, supervision, and traceability of incidents generated by alarm systems, improving operational control and coordination among stakeholders.

Specific Objectives.

- Manage and maintain information related to monitored accounts and associated organizations.

- Register, classify, and control incidents generated during alarm monitoring operations.

- Monitor the complete lifecycle of incidents from their creation to their resolution.

- Facilitate communication and notification processes among operators, supervisors, and external organizations.

- Generate operational, management, and auditing reports that support monitoring activities and decision-making processes.

- Ensure the traceability of incidents, actions, and communications performed within the system.

- Provide a secure and scalable operational environment capable of supporting high-volume monitoring activities.

### 1.4 Client Description.

The SIGIAL platform was conceived to support organizations dedicated to alarm monitoring services and incident management operations. These organizations are responsible for supervising alarm events generated by residential, commercial, and industrial security systems, ensuring timely response and operational traceability.

Alarm monitoring centers typically operate in environments characterized by continuous event generation, large numbers of monitored accounts, and strict operational requirements related to incident response, communication management, and service availability. Additionally, these organizations often provide monitoring services both for their own customers and on behalf of third-party companies, increasing the complexity of operational coordination and information management.

The implementation of SIGIAL seeks to provide a centralized platform capable of supporting incident registration, event monitoring, communication processes, reporting activities, and auditing functions within a controlled operational environment.

Tabla 1. Client Profile.

| Element | Description |
| --- | --- |
| Organization Type | Alarm Monitoring Center |
| Business Domain | Security Monitoring Services |
| Operational Scope | Residential, Commercial, and Industrial Monitoring |
| Primary Users | Operators, Supervisors, Administrators |
| External Actors | Alarm Systems, Third-Party Monitoring Companies |
| Main Operational Need | Incident Management, Monitoring Control, and Operational Traceability |

### 1.5 Repository Structure. GitHub Repository and Tools.

The SIGIAL project was managed using Git and GitHub as the primary platform for version control and document management. Throughout the project lifecycle, all Software Configuration Management artifacts were stored, updated, and maintained within the repository, allowing the preservation of document history and supporting traceability across project deliverables.

The repository contains the approved versions of the baselines, Change Requests, Software Configuration Items, configuration management plans, and supporting documentation generated during the evolution of the project.

Tools Used

The following table summarizes the tools used during the development and management of the SIGIAL project and their contribution to Software Configuration Management activities.

| Tool | Use in the Project | Relation to SCM |
| --- | --- | --- |
| GitHub | Central repository for project artifacts | Version control, document management, and traceability |
| Git | Local version control and change management | Change history and configuration tracking |
| Microsoft Word (.docx) | Creation of all configuration artifacts | Controlled documentation |
| Draw.io | Creation of diagrams and architectural models | Documentation support |
| Microsoft Excel | Project estimations, metrics, and management tables | Configuration records and reporting |

Tabla 2. Tools Used — SIGIAL Project.

Repository Structure

Figure 1 presents the GitHub repository used during the development of the SIGIAL project.

Figure 1. Main GitHub repository containing the Software Configuration Management artifacts developed for SIGIAL.

As shown in Figure 1, the repository contains the principal configuration management artifacts generated throughout the project lifecycle. These artifacts were progressively incorporated as the project evolved and new configuration management activities were performed.

Baselines

The following table summarizes the baseline documents maintained within the repository.

Tabla 3. Baseline Documents — GitHub Repository.

| File | Description | Status |
| --- | --- | --- |
| Baseline BL-1.0 | Initial approved system configuration | Historical |
| Baseline BL-2.0 | Security-oriented system evolution | Historical |
| Baseline BL-2.x | Analytical and strategic evolution baseline | Current Baseline |

The baseline documents represent the approved states of the SIGIAL platform throughout its evolution and provide the foundation for configuration control activities described in subsequent chapters.

Change Requests

The following table summarizes the Change Request documents generated during the project.

Tabla 4. Change Request Documents — GitHub Repository.

| File | Description | Status |
| --- | --- | --- |
| CR-01 | Regulatory reporting and cryptographic authentication requirements | Approved |
| CR-02 | Risk analysis and business intelligence platform | Approved |
| CR-03 | Global monitoring and multi-region expansion | Approved |

The Change Requests document the proposed modifications evaluated during the project and provide the basis for configuration control and impact analysis activities.

Software Configuration Items

The repository also contains the Software Configuration Item (SCI) documents developed as part of the configuration identification process.

Tabla 5. Software Configuration Items — GitHub Repository.

| File | Description | Status |
| --- | --- | --- |
| SCI-04 | Incident Management Service | Approved |
| SCI-05 | Cryptographic Authentication and Reporting Module | Approved |
| SCI-06 | Risk Analysis Engine | Approved |
| SCI-07 | Global Monitoring and Multi-Region Orchestration Module | Approved |

These configuration items identify the principal controlled elements of the SIGIAL platform and support traceability and change impact analysis activities.

Configuration Management Plans

The repository also includes the management plans used to govern the configuration management activities performed throughout the project.

Tabla 6. Configuration Management Plans — GitHub Repository.

| Document | Description | Status |
| --- | --- | --- |
| Software Configuration Management Plan (SCMP) | Operational configuration management activities and governance | Approved |
| Software Configuration Master Plan | Strategic configuration evolution and long-term planning | Approved |

Together, these documents provide the operational and strategic framework used to manage the evolution of the SIGIAL platform and support the configuration management activities presented throughout this document.

# CHAPTER 2. System Overview.

This chapter presents a general overview of the SIGIAL platform. It describes the primary system functions, functional modules, actors, non-functional requirements, architecture, and representative business rules that define the operational environment of the system.

### 2.1 What the System Does

The Integrated Incident and Alert Management System (SIGIAL) is a software platform designed to support alarm monitoring centers in the registration, management, supervision, and traceability of incidents generated by security alarm systems.

The system addresses the operational needs of monitoring centers that manage both their own alarm accounts and accounts belonging to subcontracted companies. Through a centralized environment, SIGIAL facilitates alarm registration, incident management, operational monitoring, communication processes, reporting activities, and auditing functions.

When an alarm event is generated, the system allows operators to register and classify the associated incident, assign priorities, record actions performed, monitor incident status throughout its lifecycle, and maintain complete traceability of all activities. In addition, SIGIAL supports communication and notification processes between monitoring center personnel and subcontracted organizations involved in incident resolution.

The platform also provides reporting and auditing capabilities that enable supervisors and administrators to evaluate operational performance, analyze incident trends, verify compliance with procedures, and support continuous improvement activities.

By integrating these capabilities into a single platform, SIGIAL improves operational control, information traceability, coordination among stakeholders, and the overall management of alarm-related incidents.

### 2.2 Functional Modules

The SIGIAL platform is organized into a set of functional modules that collectively support the operational activities of alarm monitoring centers. Each module is responsible for a specific set of functions and contributes to the overall management, supervision, control, and traceability of alarm incidents.

This modular organization facilitates system maintenance, scalability, configuration management, and future system evolution. Table 7 summarizes the functional modules that compose the SIGIAL platform.

Tabla 7. SIGIAL Functional Modules.

| Module | Name | Main Purpose |
| --- | --- | --- |
| M1 | User Management and Security | Controls authentication, authorization, and access management. |
| M2 | Account and Company Management | Manages monitored accounts and their association with organizations. |
| M3 | Alarm Management | Registers and manages monitored alarm devices and events. |
| M4 | Incident Management | Records, classifies, and prioritizes incidents. |
| M5 | Incident Monitoring and Control | Controls the lifecycle and traceability of incidents. |
| M6 | Communication and Notifications | Manages communications and notifications associated with incidents. |
| M7 | Reporting and Auditing | Generates reports and supports auditing activities. |

As shown in Table 7, the SIGIAL platform is structured around seven functional modules that support both operational and administrative activities within the monitoring center environment.

M1. User Management and Security

This module is responsible for controlling user access to the platform. It provides authentication, authorization, role management, and session control mechanisms to ensure that system resources are accessed only by authorized personnel.

M2. Account and Company Management

This module manages alarm accounts and their relationship with monitored organizations. It supports the registration, association, consultation, and maintenance of information related to clients and subcontracted companies.

M3. Alarm Management

This module centralizes information related to alarm devices and alarm events. It provides mechanisms for alarm registration, classification, association, and historical consultation.

M4. Incident Management

This module constitutes the operational core of the system. It allows the registration, classification, prioritization, and association of incidents with specific alarms and monitored accounts.

M5. Incident Monitoring and Control

This module supports the supervision of incidents throughout their complete lifecycle. It manages status transitions, responsibility assignments, action tracking, and incident history records.

M6. Communication and Notifications

This module facilitates communication among monitoring center personnel and external organizations. It supports notifications, communication records, confirmation tracking, and coordination activities associated with incident management.

M7. Reporting and Auditing

This module provides reporting and auditing capabilities that support operational control, performance evaluation, compliance verification, and decision-making activities.

### 2.3 System Actors

The SIGIAL platform interacts with several actors that participate in the registration, management, supervision, and control of alarm incidents. Each actor performs specific responsibilities according to their role within the operational environment of the monitoring center.

Table 8 summarizes the actors identified for the SIGIAL platform and their primary responsibilities.

Tabla 8. System Actors — SIGIAL Platform.

| Actor | Description | Main Responsibilities |
| --- | --- | --- |
| System Administrator | Responsible for system administration and security management. | User administration, access control, configuration management, and auditing supervision. |
| Monitoring Center Operator | Operational user responsible for daily monitoring activities. | Alarm registration, incident management, communication activities, and incident tracking. |
| Monitoring Center Supervisor | Responsible for operational supervision and control. | Incident validation, operational monitoring, reporting, and performance evaluation. |
| Representative of Subcontracted Company | External organization representative associated with monitored accounts. | Incident follow-up, communication management, and notification handling. |
| Softguard Alarm Monitoring System | External monitoring system integrated with SIGIAL. | Alarm event generation and operational information exchange. |

As shown in Table 8, the SIGIAL platform supports interactions between internal monitoring center personnel, external organizations, and integrated monitoring systems. These actors collaborate throughout the incident lifecycle, contributing to operational control, communication management, and information traceability.

System Administrator

The System Administrator is responsible for managing users, access permissions, security policies, and general system configuration. This actor ensures the integrity and availability of the platform and supervises auditing and compliance activities.

Monitoring Center Operator

The Monitoring Center Operator performs the day-to-day operational activities of the monitoring center. This actor is responsible for registering alarms, creating incidents, updating incident information, recording communications, and maintaining operational records.

Monitoring Center Supervisor

The Monitoring Center Supervisor oversees operational activities and ensures that incidents are managed according to established procedures. This actor reviews incident status, validates incident closures, analyzes reports, and supports decision-making processes.

Representative of Subcontracted Company

The Representative of a Subcontracted Company participates in incidents associated with accounts belonging to their organization. This actor receives notifications, provides operational feedback, and collaborates in incident resolution activities.

Softguard Alarm Monitoring System

Softguard operates as an external actor that exchanges information with the SIGIAL platform. Through this integration, alarm events generated by monitored devices can be registered and processed within the incident management workflow.

### 2.4 Key Non-Functional Requirements

In addition to its functional capabilities, the SIGIAL platform must satisfy a set of non-functional requirements that define the quality attributes expected from the system. These requirements ensure that the platform operates in a secure, reliable, scalable, and efficient manner within the context of alarm monitoring operations.

The non-functional requirements were grouped into six principal quality categories, as summarized in Table 9.

Tabla 9. Key Non-Functional Requirement Categories.

| Quality Attribute | Description |
| --- | --- |
| Security | Protects system access, user credentials, and sensitive operational information. |
| Performance | Ensures efficient response times and supports high operational workloads. |
| Availability | Guarantees system accessibility and information integrity during operation. |
| Traceability and Auditing | Supports complete tracking of incidents and user activities. |
| Usability | Facilitates efficient interaction between users and the platform. |
| Maintainability and Scalability | Supports future growth, adaptability, and system evolution. |

As shown in Table 9, the non-functional requirements address both operational and organizational needs of the monitoring center environment. Together, these quality attributes contribute to the reliability, effectiveness, and long-term sustainability of the SIGIAL platform.

Security

Security requirements ensure that only authorized users can access system resources and that sensitive information related to monitored accounts and incidents is adequately protected. Authentication, authorization, confidentiality, and auditing mechanisms contribute to maintaining a secure operational environment.

Performance

Performance requirements focus on supporting the continuous operation of the monitoring center. The platform must efficiently process alarms, incidents, and user requests while maintaining acceptable response times during periods of high operational activity.

Availability

Availability requirements ensure that the system remains accessible when required by operational personnel. These requirements also address information recovery and data integrity in the event of unexpected failures or interruptions.

Traceability and Auditing

Traceability and auditing requirements support the monitoring and verification of activities performed within the system. These capabilities enable the reconstruction of incident histories, user actions, and operational decisions for control and compliance purposes.

Usability

Usability requirements seek to facilitate efficient interaction between users and the platform. A clear interface and streamlined operational workflows help reduce errors and improve the effectiveness of monitoring activities.

Maintainability and Scalability

Maintainability and scalability requirements support the future evolution of the platform. The modular structure of the system allows the incorporation of new functionalities, alarm types, and operational capabilities without significantly affecting existing services.

### 2.5 System Architecture

The SIGIAL platform follows a modular architecture designed to support the operational activities of alarm monitoring centers while facilitating maintainability, scalability, and future system evolution.

The architecture is organized around a set of functional modules that collaborate to manage alarm information, incident registration, monitoring activities, communication processes, reporting services, and security controls. This modular organization allows each functional area to operate as a controlled component while maintaining integration with the remaining system services.

Figure 2 presents the general architecture of the SIGIAL platform and illustrates the relationship among the principal system modules.

Figure 2. General Architecture of the SIGIAL Platform.

As shown in Figure 2, user interactions are primarily performed through the operational modules responsible for account management, alarm management, incident control, communications, reporting, and auditing activities. These modules operate under the supervision of the User Management and Security module, which provides authentication, authorization, and access control services across the platform.

The architecture also supports interactions with external monitoring systems and third-party organizations associated with monitored accounts. This integration enables the registration of alarm events, communication with subcontracted companies, and coordination of operational activities throughout the incident lifecycle.

The modular design adopted by SIGIAL facilitates future enhancements, simplifies maintenance activities, and supports the incorporation of new services and operational capabilities as system requirements evolve.

### 2.6 Business Rules

The operation of the SIGIAL platform is governed by a set of business rules that establish how incidents, alarms, users, and monitoring activities must be managed within the system. These rules ensure consistency in operational procedures, support traceability requirements, and contribute to maintaining the integrity of incident management processes.

Table 10 summarizes a representative set of business rules that guide the operation of the SIGIAL platform.

Tabla 10. Representative Business Rules of the SIGIAL Platform.

| Rule ID | Business Rule | Purpose |
| --- | --- | --- |
| BR-01 | Every incident must be associated with a registered alarm. | Ensures traceability between alarms and incidents. |
| BR-02 | Every incident must have an assigned priority level. | Supports operational decision-making and response management. |
| BR-03 | Every incident must have a responsible user. | Establishes accountability throughout the incident lifecycle. |
| BR-04 | Incident status changes must be recorded. | Supports monitoring, auditing, and traceability activities. |
| BR-05 | Closed incidents may only be validated by authorized personnel. | Ensures operational control and process integrity. |
| BR-06 | Communications related to incidents must be recorded. | Preserves historical information and supports auditing. |
| BR-07 | Access to system functionalities must be governed by user roles. | Maintains security and access control. |
| BR-08 | Historical records must be preserved for auditing purposes. | Supports compliance, reporting, and traceability requirements. |

As shown in Table 10, the business rules focus on maintaining operational control, information integrity, accountability, and traceability throughout the incident management process. These rules provide the foundation for many of the functional and non-functional requirements described in the system specification and contribute to the effective operation of the monitoring center environment.

# CHAPTER 3. Baselines Evolution.

This chapter presents the evolution of the baselines developed throughout the SIGIAL project. Each baseline represents an approved configuration state of the system and reflects the incorporation of new requirements, architectural components, and operational capabilities. The chapter describes the progression of the project from its initial definition to its most recent approved configuration and highlights the principal changes introduced during each stage of its evolution.

### 3.1 Baseline BL-1.0 — Initial System Definition

Objective

Establish the first approved configuration of the SIGIAL platform by defining its operational scope, functional structure, actors, requirements, business rules, and architectural foundation. This baseline serves as the initial controlled reference point for all subsequent configuration management activities performed throughout the project.

What was achieved

- Definition of the SIGIAL platform as a centralized incident and alarm management system for monitoring centers.

- Identification of five system actors: System Administrator, Monitoring Center Operator, Monitoring Center Supervisor, Representative of Subcontracted Company, and Softguard Alarm Monitoring System.

- Definition of seven functional modules covering security, account management, alarm management, incident control, communications, reporting, and auditing.

- Specification of fifty functional requirements supporting the operational activities of the monitoring center.

- Definition of twenty non-functional requirements grouped into security, performance, availability, traceability and auditing, usability, and maintainability categories.

- Establishment of the initial modular architecture of the platform.

- Definition of business rules governing incident registration, monitoring, communication, reporting, and auditing activities.

- Creation of the first approved baseline used as the reference point for future system evolution.

Issues Detected

- Limited support for advanced security and regulatory compliance requirements.

- Absence of specialized mechanisms for secure reporting and cryptographic authentication.

- Limited auditing capabilities for external compliance requests.

- Lack of advanced analytical services to support risk assessment and operational intelligence.

- No support for multi-region monitoring and large-scale operational expansion.

- The identified limitations provided the basis for the next evolution of the platform and motivated the development of Baseline BL-2.0.

3.2 Baseline BL-2.0 — Security-Oriented Evolution

Objective

Enhance the initial configuration of the SIGIAL platform by incorporating security, regulatory compliance, and auditing capabilities required to support controlled information management and operational traceability.

What was achieved

- Incorporation of new security-oriented requirements into the platform.

- Strengthening of authentication and access control mechanisms.

- Introduction of regulatory reporting capabilities.

- Improvement of auditing and traceability functions.

- Integration of cryptographic mechanisms to support secure information exchange.

- Expansion of operational controls associated with incident management activities.

- Evolution of the system architecture to support additional security and compliance services.

- Establishment of a new approved baseline reflecting the enhanced security posture of the platform.

Key Changes vs. Baseline BL-1.0

The following table summarizes the principal differences between Baseline BL-1.0 and Baseline BL-2.0.

| Element | Baseline BL-1.0 | Baseline BL-2.0 | Impact |
| --- | --- | --- | --- |
| Security Controls | Basic authentication and access management | Enhanced authentication and security controls | Increased protection of operational information |
| Regulatory Compliance | Not explicitly supported | Regulatory reporting mechanisms incorporated | Improved compliance capabilities |
| Auditing Functions | Standard auditing support | Expanded auditing and traceability features | Better operational control and accountability |
| Information Protection | Basic information management | Cryptographic protection mechanisms introduced | Improved confidentiality and integrity |
| Incident Control | Operational incident management | Enhanced monitoring and verification processes | Increased reliability and traceability |
| System Architecture | Initial modular architecture | Security-oriented architectural enhancements | Support for new compliance and security services |

Tabla 12. Changes from Baseline BL-1.0 to Baseline BL-2.0.

Issues Detected

- Limited analytical capabilities for identifying operational risks and trends.

- Absence of business intelligence mechanisms to support strategic decision-making.

- Lack of predictive analysis services for monitoring center operations.

- No support for multi-region monitoring and distributed operational environments.

- Scalability requirements associated with future organizational growth remained unresolved.

- The identified limitations motivated the next stage of system evolution and provided the basis for the development of Baseline BL-2.x.

### 3.3 Baseline BL-2.x — Analytical and Strategic Evolution

Objective

Extend the capabilities of the SIGIAL platform beyond operational incident management by incorporating analytical services, risk assessment capabilities, and support for large-scale monitoring environments. This baseline represents the most advanced approved configuration of the project.

What was achieved

  - Incorporation of a risk analysis platform to support operational decision-making.

  - Introduction of analytical capabilities for identifying trends and patterns associated with monitored incidents.

  - Expansion of the system architecture to support strategic monitoring functions.

  - Integration of services oriented toward business intelligence and operational evaluation.

  - Support for future multi-region monitoring environments.

  - Improvement of scalability mechanisms required for organizational growth.

  - Extension of reporting and auditing capabilities through advanced analytical functions.

  - Establishment of the final approved baseline representing the most complete configuration state of the SIGIAL platform.

Key Changes vs. Baseline BL-2.0

The following table summarizes the principal differences between Baseline BL-2.0 and Baseline BL-2.x.

| Element | Baseline BL-2.0 | Baseline BL-2.x | Impact |
| --- | --- | --- | --- |
| Risk Analysis | Not available | Risk analysis platform incorporated | Improved operational visibility |
| Business Intelligence | Not supported | Analytical and decision-support capabilities added | Better strategic planning |
| Reporting | Operational reporting | Advanced analytical reporting | Improved management information |
| Monitoring Scope | Single operational environment | Support for distributed monitoring environments | Increased scalability |
| Architecture | Security-oriented architecture | Analytical and scalable architecture | Support for future expansion |
| Strategic Services | Limited | Risk evaluation and monitoring services incorporated | Enhanced organizational decision-making |
| Growth Support | Basic scalability | Multi-region and large-scale growth support | Improved long-term sustainability |

Tabla 13. Changes from Baseline BL-2.0 to Baseline BL-2.x.

Issues Detected

  - No significant configuration issues were identified during the development of this baseline.

  - Future improvements may include the incorporation of predictive analytics, artificial intelligence techniques, and additional integrations with external monitoring platforms.

  - Further enhancements may be considered as part of future project iterations and organizational growth initiatives.

Baseline BL-2.x represents the most mature approved configuration of the SIGIAL platform and serves as the final baseline considered within the scope of this project.

### 3.4 General Comparison — All Baseline Versions

The following table provides a consolidated view of the evolution of the SIGIAL platform across all approved baseline versions. The comparison highlights the principal characteristicsincorporated during each stage of system development and illustrates the progressive expansion of the platform from its initial operational definition to its most advanced configuration state.

| Attribute | Baseline BL-1.0 | Baseline BL-2.0 | Baseline BL-2.x |
| --- | --- | --- | --- |
| Operational Scope | Incident and alarm management | Incident management with enhanced security and compliance | Incident management with analytical and strategic capabilities |
| Security Controls | Basic authentication and access control | Enhanced authentication and cryptographic protection | Advanced security integrated with analytical services |
| Regulatory Compliance | Not explicitly supported | Regulatory reporting and compliance support | Maintained and expanded |
| Auditing Capabilities | Basic auditing functions | Enhanced auditing and traceability | Advanced auditing and analytical reporting |
| Risk Analysis | Not available | Not available | Risk analysis platform incorporated |
| Business Intelligence | Not available | Not available | Business intelligence capabilities incorporated |
| Monitoring Environment | Single operational environment | Single operational environment | Support for distributed and multi-region environments |
| Scalability | Basic scalability support | Improved scalability mechanisms | Strategic scalability and organizational growth support |
| System Architecture | Initial modular architecture | Security-oriented architecture | Analytical and scalable architecture |
| Configuration Maturity | Initial approved configuration | Security-enhanced configuration | Final approved configuration |

Tabla 14. Comparison of All Baseline Versions — SIGIAL Platform.

The comparison demonstrates the controlled evolution of the SIGIAL platform through successive baseline approvals. Baseline BL-1.0 established the operational foundation of the system, Baseline BL-2.0 strengthened security and compliance capabilities, and Baseline BL-2.x expanded the platform with analytical, strategic, and scalability-oriented services.

The progression of these baselines illustrates how configuration management practices supported the controlled incorporation of new requirements while maintaining the integrity, traceability, and consistency of the approved system configuration throughout the project lifecycle.

# CHAPTER 4. Change Request Management.

### 4.1 Introduction

The establishment of Baseline BL-1.0 and the implementation of the Software Configuration Management framework provided the SIGIAL project with a controlled environment for managing future modifications. As the project evolved, new operational, regulatory, and strategic requirements emerged that were not originally included in the approved system configuration.

To ensure that these modifications were evaluated and incorporated in a controlled manner, all proposed changes were processed through the Change Request (CR) mechanism defined in the Software Configuration Management Plan (SCMP). Each request was formally analyzed by the Configuration Control Board (CCB), which assessed its technical, operational, and organizational impact before issuing a final decision.

Throughout the evolution of the SIGIAL platform, three major Change Requests were identified and approved. These requests progressively expanded the capabilities of the system, generated new Software Configuration Items, and contributed directly to the evolution of the project baselines.

### 4.2 Change Request CR-01

#### 4.2.1 Current Configuration vs Requested Change

Following the approval of Baseline BL-1.0, new operational requirements associated with regulatory reporting and secure user identification were identified. The existing configuration provided standard authentication and reporting capabilities; however, it did not include mechanisms capable of supporting enhanced security controls or cryptographic validation processes.

The following table summarizes the difference between the approved configuration and the requested modification.

| Current Configuration | Requested Change |
| --- | --- |
| Standard user authentication mechanisms | Cryptographic authentication mechanisms |
| Conventional reporting functions | Secure regulatory reporting capabilities |
| Basic auditing support | Enhanced traceability and compliance controls |
| Standard information management | Secure information protection mechanisms |

Tabla 15, Current Configuration vs Requested Change — CR-01.

#### 4.2.2 Origin of the Request

Following the deployment of the initial system configuration, the project team identified the need to strengthen security controls associated with the generation of information requested by external authorities during investigations involving alarm events.

The existing platform did not provide mechanisms capable of guaranteeing secure identification of authorized personnel or supporting controlled reporting processes with enhanced protection measures. As a result, Change Request CR-01 was proposed.

The objective of the request was to incorporate cryptographic authentication mechanisms and secure reporting capabilities that would improve information protection, strengthen traceability, and support regulatory compliance requirements.

#### 4.2.3 Impact Analysis

The Configuration Control Board performed an impact assessment to determine the feasibility of incorporating the proposed modification into the approved system configuration.

| Evaluation Factor | Assessment |
| --- | --- |
| Technical Complexity | Medium |
| Schedule Impact | Medium |
| Resource Requirements | Medium |
| Security Impact | High |
| Baseline Impact | Moderate |
| Overall Risk | Medium |

Tabla 16. Impact Analysis — CR-01.

The evaluation concluded that the requested modification could be implemented without compromising the integrity of the existing architecture while providing significant benefits in terms of security and compliance.

#### 4.2.4 CCB Decision

After reviewing the impact analysis and expected benefits of the proposed modification, the Configuration Control Board approved the implementation of CR-01.

| Change Request | Decision |
| --- | --- |
| CR-01 | Approved |

Tabla 17. Configuration Control Board Decision — CR-01.

The board determined that the modification aligned with the strategic objectives of the project and represented a necessary evolution of the platform.

#### 4.2.5 Resulting Configuration Changes

The approval of CR-01 resulted in the creation of a new Software Configuration Item responsible for implementing the approved functionality.

| Generated SCI | Purpose |
| --- | --- |
| SCI-05 | Cryptographic Authentication and Reporting Module |

Tabla 18. Configuration Changes Generated by CR-01.

The incorporation of SCI-05 introduced enhanced authentication mechanisms, secure reporting functions, and additional compliance-oriented capabilities into the SIGIAL platform.

#### 4.2.6 Baseline Evolution

The implementation of CR-01 initiated the first major evolution of the approved system configuration.

The resulting baseline incorporated enhanced security controls and established the foundation for future compliance-oriented capabilities within the platform.

### 4.3 Change Request CR-02

#### 4.3.1 Current Configuration vs Requested Change

Following the approval of Baseline BL-2.0, the SIGIAL platform incorporated enhanced security and compliance capabilities. However, the system remained primarily focused on operational monitoring and incident management activities. The information collected by the platform represented a valuable source of operational knowledge, but no mechanisms existed to transform this information into analytical insights.

The following table summarizes the difference between the approved configuration and the requested modification.

| Current Configuration | Requested Change |
| --- | --- |
| Operational incident monitoring | Risk analysis platform |
| Historical incident records | Analytical processing of operational data |
| Standard reporting functions | Risk-oriented reporting capabilities |
| Operational decision support | Strategic decision-support mechanisms |

Tabla 19. Current Configuration vs Requested Change — CR-02.

#### 4.3.2 Origin of the Request

As the project evolved, it became evident that the information collected by the platform represented a valuable source of operational knowledge. The project team identified an opportunity to transform historical monitoring data into analytical information capable of supporting risk assessment and decision-making activities.

To address this opportunity, Change Request CR-02 was proposed.

The purpose of the request was to incorporate analytical capabilities capable of processing operational information and generating risk-oriented insights that could support both operational and strategic activities.

#### 4.3.3 Impact Analysis

The proposed modification required the incorporation of new analytical services while maintaining compatibility with the existing platform architecture.

| Evaluation Factor | Assessment |
| --- | --- |
| Technical Complexity | Medium |
| Schedule Impact | Medium |
| Resource Requirements | Medium |
| Business Value | High |
| Baseline Impact | Moderate |
| Overall Risk | Medium |

Tabla 20. Impact Analysis — CR-02.

The evaluation concluded that the modification would significantly increase the value of the platform while remaining technically feasible and compatible with the approved system configuration.

#### 4.3.4 CCB Decision

Following review of the impact analysis and expected benefits, the Configuration Control Board approved the implementation of CR-02.

| Change Request | Decision |
| --- | --- |
| CR-02 | Approved |

Tabla 21. Configuration Control Board Decision — CR-02.

The board determined that the proposed analytical capabilities would strengthen the strategic value of the platform and contribute to future organizational decision-making processes.

#### 4.3.5 Resulting Configuration Changes

The implementation of CR-02 resulted in the creation of a new Software Configuration Item responsible for supporting analytical processing activities.

| Generated SCI | Purpose |
| --- | --- |
| SCI-06 | Risk Analysis Engine |

Tabla 22. Configuration Changes Generated by CR-02.

The new SCI introduced analytical processing capabilities into the platform and expanded the functional scope beyond traditional monitoring and incident management activities.

#### 4.3.6 Baseline Evolution

The approval of CR-02 generated a new stage in the evolution of the project configuration.

The resulting baseline incorporated analytical capabilities while preserving compatibility with previously approved security and compliance functionality.

### 4.4 Change Request CR-03

#### 4.4.1 Current Configuration vs Requested Change

As the platform matured, opportunities for organizational growth and geographic expansion were identified. The approved architecture was primarily designed to support centralized monitoring operations and required additional capabilities to support distributed monitoring environments.

The following table summarizes the difference between the approved configuration and the requested modification.

| Current Configuration | Requested Change |
| --- | --- |
| Centralized monitoring environment | Multi-region monitoring environment |
| Single operational center | Distributed operational architecture |
| Localized monitoring services | Global monitoring capabilities |
| Limited growth support | Large-scale operational expansion support |

Tabla 23. Current Configuration vs Requested Change — CR-03.

#### 4.4.2 Origin of the Request

As the SIGIAL platform evolved and incorporated analytical capabilities through CR-02, the project team identified opportunities to support larger operational environments involving geographically distributed monitoring centers.

The existing architecture was primarily designed to support centralized monitoring operations and lacked the capabilities required to coordinate monitoring activities across multiple locations and operational regions.

To address this need, Change Request CR-03 was proposed.

The objective of the request was to introduce multi-region monitoring capabilities and establish the architectural foundation necessary to support future distributed operational environments and organizational growth.

#### 4.4.3 Impact Analysis

CR-03 represented the most significant modification proposed during the evolution of the SIGIAL platform.

The Configuration Control Board conducted a comprehensive assessment to evaluate the impact of the proposed modification on the approved system configuration.

| Evaluation Factor | Assessment |
| --- | --- |
| Technical Complexity | High |
| Schedule Impact | High |
| Resource Requirements | High |
| Architectural Impact | High |
| Baseline Impact | Significant |
| Overall Risk | High |

Tabla 24. Impact Analysis — CR-03.

Although the modification introduced greater technical complexity than previous Change Requests, the evaluation concluded that the proposed evolution aligned with the long-term strategic vision of the project.

#### 4.4.4 CCB Decision

Following review of the impact analysis and the expected organizational benefits associated with the proposed modification, the Configuration Control Board approved the implementation of CR-03.

| Change Request | Decision |
| --- | --- |
| CR-03 | Approved |

Tabla 25. Configuration Control Board Decision — CR-03.

The board determined that the modification would significantly improve the scalability and future growth potential of the platform.

#### 4.4.5 Resulting Configuration Changes

The approval of CR-03 resulted in the creation of an additional Software Configuration Item responsible for supporting distributed monitoring operations.

| Generated SCI | Purpose |
| --- | --- |
| SCI-07 | Global Monitoring and Multi-Region Orchestration Module |

Tabla 26. Configuration Changes Generated by CR-03.

The new SCI extended the architecture beyond centralized monitoring operations and established the foundation for future expansion into distributed monitoring environments.

#### 4.4.6 Baseline Evolution

The implementation of CR-03 produced the largest configuration transition of the project.

This evolution transformed the platform from a centralized monitoring solution into a scalable monitoring environment capable of supporting future organizational growth and multi-region operations.

### 4.5 Comparative Analysis of Change Requests

The three approved Change Requests progressively expanded the capabilities of the SIGIAL platform and contributed directly to the evolution of the project baselines.

The following table summarizes the principal characteristics of each approved modification.

| Attribute | CR-01 | CR-02 | CR-03 |
| --- | --- | --- | --- |
| Primary Objective | Security and regulatory compliance | Risk analysis and operational intelligence | Multi-region monitoring and expansion |
| Technical Complexity | Medium | Medium | High |
| Schedule Impact | Medium | Medium | High |
| Resource Requirements | Medium | Medium | High |
| Overall Risk | Medium | Medium | High |
| Generated SCI | SCI-05 | SCI-06 | SCI-07 |
| Baseline Evolution | BL-1.0 → BL-2.0 | BL-2.0 → BL-2.x | BL-2.x → SIGIAL v2.0 |
| Strategic Value | High | High | Very High |
| Configuration Impact | Moderate | Moderate | Significant |

Tabla 27. Comparative Analysis of Approved Change Requests.

As shown in Table 26, each Change Request addressed a different aspect of system evolution. CR-01 strengthened security and compliance capabilities, CR-02 introduced analytical functionality, and CR-03 expanded the platform toward distributed operational environments. Together, these modifications transformed the SIGIAL platform from an operational monitoring system into a scalable and strategically oriented solution.

### 4.6 Chapter Summary

This chapter described the Change Requests that emerged during the evolution of the SIGIAL project and the evaluation process used to determine their incorporation into the approved configuration.

Through the participation of the Configuration Control Board, each modification was formally analyzed, approved, and incorporated in a controlled manner. The approved requests generated new Software Configuration Items and contributed directly to the evolution of project baselines.

The next chapter describes the Software Configuration Items created as a result of these decisions and explains their contribution to the controlled evolution of the SIGIAL platform.

# CHAPTER 5. SOFTWARE CONFIGURATION ITEMS

### 5.1 Introduction

The approval of the Change Requests described in the previous chapter resulted in the creation of new Software Configuration Items (SCIs) that formalized the modifications incorporated into the SIGIAL platform.

Each SCI represented a controlled configuration element used to document, implement, and trace the evolution of the system. As new requirements emerged and were approved through the Configuration Control Board (CCB), corresponding configuration items were created to ensure that the resulting modifications remained identifiable, traceable, and manageable throughout the project lifecycle.

The progressive incorporation of these configuration items played a significant role in the evolution of the platform and contributed directly to the creation of new project baselines.

The following sections describe the Software Configuration Items generated throughout the evolution of the SIGIAL project and their contribution to the controlled growth of the platform.

## 5.2 Software Configuration Item List

The following table summarizes the Software Configuration Items generated throughout the evolution of the SIGIAL platform.

| SCI ID | Configuration Item | Associated Change | Resulting Baseline |
| --- | --- | --- | --- |
| SCI-04 | Incident Management Service | Initial Configuration | BL-1.0 |
| SCI-05 | Cryptographic Authentication and Reporting Module | CR-01 | BL-2.0 |
| SCI-06 | Risk Analysis Engine | CR-02 | BL-2.x |
| SCI-07 | Global Monitoring and Multi-Region Orchestration Module | CR-03 | SIGIAL v2.0 |

Tabla 28. Software Configuration Item List — SIGIAL Platform.

As shown in Table X, each Software Configuration Item is associated with a specific stage in the evolution of the platform. Together, these configuration items provide a traceable record of how approved modifications were incorporated into the system and how the platform evolved from its initial configuration to its most advanced operational state.

## 5.3 SCI-04: Initial Configuration Item

The first Software Configuration Item established during the project was SCI-04, which was associated with the original configuration defined in Baseline BL-1.0.

SCI-04 represented the initial operational capabilities of the SIGIAL platform and documented the functionality required to support alarm monitoring and incident management activities. As the first controlled configuration item, SCI-04 served as the foundation for all subsequent modifications introduced throughout the evolution of the project.

The creation of SCI-04 provided a formal reference point for future configuration management activities and ensured that the original system functionality remained clearly identified and traceable.

The relationship between SCI-04 and the initial baseline is illustrated below.

SCI-04 therefore became the starting point for the controlled evolution of the SIGIAL platform and established the initial configuration upon which future modifications were evaluated and incorporated.

## 5.4 SCI-05: Security and Reporting Evolution

The approval of Change Request CR-01 generated the need to incorporate new security-oriented functionality into the SIGIAL platform.

To support this modification, SCI-05 was created as the Software Configuration Item responsible for documenting and controlling the incorporation of cryptographic authentication and secure reporting capabilities.

The introduction of SCI-05 represented the first major evolution of the original platform configuration. Through this configuration item, the project expanded beyond its initial operational scope and incorporated functionality designed to address regulatory compliance and information protection requirements.

The relationship between the approved change, the generated SCI, and the resulting baseline evolution is shown below.

SCI-05 therefore became a key element in the transition from the original operational baseline to a security-oriented system configuration.

The implementation of this configuration item strengthened authentication mechanisms, improved traceability controls, and enhanced the platform's ability to support regulatory reporting processes.

## 5.5 SCI-06: Risk Analysis Evolution

The approval of Change Request CR-02 introduced analytical capabilities into the SIGIAL platform and expanded its functionality beyond traditional incident management activities.

To support this evolution, SCI-06 was created as the Software Configuration Item responsible for documenting and controlling the implementation of the Risk Analysis Engine.

The objective of SCI-06 was to transform operational data generated by the platform into useful information capable of supporting risk assessment, trend identification, and strategic decision-making processes.

The relationship between the approved change, the generated configuration item, and the resulting baseline evolution is illustrated below.

The incorporation of SCI-06 represented an important step in the maturity of the platform by introducing analytical services capable of supporting both operational and managerial activities.

Through this configuration item, the SIGIAL platform evolved from a monitoring solution into a system capable of generating value from the information collected during daily operations.

## 5.6 SCI-07: Distributed Monitoring Evolution

The approval of Change Request CR-03 represented the most significant configuration change incorporated into the SIGIAL platform.

To support this modification, SCI-07 was created as the Software Configuration Item responsible for documenting and controlling the implementation of global monitoring and multi-region orchestration capabilities.

The purpose of SCI-07 was to establish the architectural foundation required to support distributed monitoring environments and future organizational growth.

The relationship between the approved change, the generated configuration item, and the resulting system evolution is shown below.

SCI-07 extended the scope of the platform beyond centralized monitoring operations and introduced capabilities designed to support large-scale operational environments.

The implementation of this configuration item significantly improved the scalability of the system and established the basis for future expansion into geographically distributed monitoring centers.

## 5.7 Comparative Analysis of Software Configuration Items

The Software Configuration Items generated throughout the project contributed to different stages of the evolution of the SIGIAL platform. Each item addressed specific operational, security, analytical, or strategic objectives and played a distinct role in the controlled growth of the system.

The following table summarizes the principal characteristics of each Software Configuration Item.

| Attribute | SCI-04 | SCI-05 | SCI-06 | SCI-07 |
| --- | --- | --- | --- | --- |
| Purpose | Initial operational functionality | Security and compliance enhancement | Risk analysis and business intelligence | Distributed monitoring and scalability |
| Associated Change | Initial Configuration | CR-01 | CR-02 | CR-03 |
| Resulting Baseline | BL-1.0 | BL-2.0 | BL-2.x | SIGIAL v2.0 |
| Functional Focus | Incident Management | Authentication and Reporting | Risk Analysis | Multi-Region Monitoring |
| Strategic Contribution | Operational Foundation | Security and Compliance | Analytical Capabilities | Organizational Expansion |
| Configuration Impact | Initial | Moderate | Moderate | Significant |

Tabla 29. Comparative Analysis of Software Configuration Items.

As shown in Table X, the Software Configuration Items reflect the progressive maturity of the SIGIAL platform. SCI-04 established the operational foundation of the system, SCI-05 strengthened security and compliance controls, SCI-06 introduced analytical capabilities, and SCI-07 expanded the platform toward scalable and distributed operational environments.

Together, these configuration items provide a traceable representation of the controlled evolution of the project and demonstrate how configuration management practices supported the incorporation of new functionality while preserving baseline integrity.

## 5.8 Chapter Summary

This chapter described the Software Configuration Items generated throughout the evolution of the SIGIAL project and their contribution to the controlled growth of the platform.

Each configuration item was associated with a specific change request and baseline evolution, providing traceability between approved modifications and the resulting system configuration.

The analysis demonstrated how SCI-04, SCI-05, SCI-06, and SCI-07 collectively supported the transformation of SIGIAL from its initial operational configuration into a secure, analytical, and scalable monitoring platform.

The next chapter presents the configuration control activities applied during the project and explains how approved modifications were evaluated, authorized, implemented, and tracked throughout the system lifecycle.

# CHAPTER 6. CONFIGURATION CONTROL

Configuration Control is the formal process used to evaluate, approve, reject, implement, and document modifications affecting approved baselines and Software Configuration Items (SCIs). Through this process, the SIGIAL project ensured that all proposed changes were formally analyzed before being incorporated into the approved system configuration.

The Configuration Control Board (CCB) was responsible for evaluating each Change Request and determining whether the proposed modification should be incorporated into the project baselines. The configuration control process was applied to CR-01, CR-02, and CR-03, ensuring that all approved modifications remained fully traceable throughout the project lifecycle.

## 6.1 Change Control Process Applied to SIGIAL.

The configuration control process adopted for the SIGIAL project consisted of six sequential activities designed to maintain the integrity of approved baselines and ensure controlled system evolution.

| Step | Activity | Description | Application in SIGIAL |
| --- | --- | --- | --- |
| 1 | Change Identification | Identification of a new requirement or modification proposal. | Operational, security, and strategic improvement opportunities were identified. |
| 2 | Change Request Registration | Formal documentation of the proposed modification. | CR-01, CR-02, and CR-03 were formally documented. |
| 3 | Impact Analysis | Evaluation of technical, organizational, schedule, and configuration impacts. | Each Change Request was analyzed before implementation. |
| 4 | CCB Review | Review of the proposal by the Configuration Control Board. | The CCB evaluated each request and issued a decision. |
| 5 | Controlled Implementation | Approved changes were incorporated into controlled configuration items. | SCI-05, SCI-06, and SCI-07 were created. |
| 6 | Baseline Update | Approved modifications were incorporated into a new baseline. | BL-2.0 and BL-2.x were generated through approved changes. |

Tabla 30. Configuration Control Process Applied to the SIGIAL Project.

The application of this process ensured that modifications were incorporated in a controlled manner and that the integrity of approved baselines was preserved throughout project evolution.

## 6.2 Configuration Control Board (CCB)

The Configuration Control Board (CCB) served as the formal authority responsible for evaluating Change Requests proposed during the evolution of the SIGIAL platform.

The board included representatives from technical, quality, configuration management, security, and business areas to ensure that decisions considered multiple organizational perspectives.

| Role | Area Represented | Responsibility |
| --- | --- | --- |
| Project Manager (Chair) | Project Management | Coordinate evaluations and issue final decisions. |
| Software Architect | Technical Area | Evaluate architectural and technical impacts. |
| Configuration Manager | SCM | Verify configuration integrity and traceability. |
| Quality Assurance Representative | Quality Assurance | Evaluate quality and verification implications. |
| Security Specialist | Information Security | Assess security and compliance impacts. |

Tabla 31. Configuration Control Board Structure — SIGIAL Project.

The multidisciplinary composition of the board ensured balanced decisions and supported the controlled evolution of approved system configurations.

## 6.3 Configuration Control Decision Criteria

The SIGIAL project adopted a set of evaluation criteria to determine whether a proposed modification could be incorporated into the approved system configuration.

The following criteria were applied during the evaluation of CR-01, CR-02, and CR-03.

| Criterion | Evaluation Objective |
| --- | --- |
| Baseline Integrity | Verify that the modification does not compromise approved baselines. |
| Technical Feasibility | Evaluate implementation complexity and technical viability. |
| Resource Availability | Determine whether the required resources are available. |
| Schedule Impact | Assess the effect on project planning and delivery commitments. |
| Security and Quality Impact | Verify compliance with quality and security objectives. |
| Strategic Value | Determine the contribution of the modification to project objectives. |

Tabla 32. Configuration Control Decision Criteria.

All approved Change Requests satisfied the established evaluation criteria and demonstrated sufficient technical, operational, and strategic value to justify their incorporation into the project baselines.

The application of these criteria enabled the Configuration Control Board to make informed decisions while preserving configuration integrity and ensuring traceability throughout the evolution of the SIGIAL platform.

# CHAPTER 7. CONFIGURATION STATUS ACCOUNTING

Configuration Status Accounting is the Software Configuration Management activity responsible for recording, tracking, and reporting the status of Software Configuration Items (SCIs), Change Requests (CRs), and approved baselines throughout the project lifecycle.

For the SIGIAL project, Status Accounting was used to maintain visibility over approved modifications, baseline evolution, and the implementation status of controlled configuration items. This activity ensured that all project stakeholders could identify the current state of each configuration element and verify the traceability of approved changes.

## 7.1 Software Configuration Item Status

The following table summarizes the final status of the Software Configuration Items generated during the evolution of the SIGIAL platform.

| SCI ID | Configuration Item | Associated Change | Status | Baseline |
| --- | --- | --- | --- | --- |
| SCI-04 | Incident Management Service | Initial Configuration | Approved and Implemented | BL-1.0 |
| SCI-05 | Cryptographic Authentication and Reporting Module | CR-01 | Approved and Implemented | BL-2.0 |
| SCI-06 | Risk Analysis Engine | CR-02 | Approved and Implemented | BL-2.x |
| SCI-07 | Global Monitoring and Multi-Region Orchestration Module | CR-03 | Approved and Implemented | SIGIAL v2.0 |

Tabla 33. Software Configuration Item Status.

All Software Configuration Items remained under formal configuration control and were incorporated into approved project baselines through the established configuration management process.

## 7.2 Change Request Status Record

The following table summarizes the status of all Change Requests processed during the evolution of the SIGIAL project.

| Change Request | Description | Classification | CCB Decision |
| --- | --- | --- | --- |
| CR-01 | Cryptographic Authentication and Secure Reporting | High Priority | Approved |
| CR-02 | Risk Analysis Platform | Strategic Improvement | Approved |
| CR-03 | Multi-Region Monitoring Capability | Strategic Expansion | Approved |

Tabla 34. Change Request Status Record.

Each Change Request was formally evaluated by the Configuration Control Board, incorporated into the corresponding baseline, and closed after completion of implementation and verification activities.

## 7.3 Baseline Evolution Status

The following table summarizes the evolution of approved baselines throughout the project.

| Baseline | Description | Status |
| --- | --- | --- |
| BL-1.0 | Initial Approved Configuration | Historical Baseline |
| BL-2.0 | Security and Compliance Evolution | Historical Baseline |
| BL-2.x | Analytical and Strategic Evolution | Current Approved Baseline |

Tabla 35.  Baseline Evolution Status.

The progression of baselines demonstrates the controlled evolution of the SIGIAL platform and provides complete traceability between approved changes and resulting system configurations.

## 7.4 Status Accounting Reports

To support configuration management activities, the SIGIAL project generated status accounting information that could be used by project managers, configuration managers, quality assurance personnel, and other stakeholders.

The following reports were defined as part of the configuration management process.

| Report Name | Purpose | Audience |
| --- | --- | --- |
| Software Configuration Item Status Report | Track SCI implementation and approval status | SCM Team, Project Manager |
| Change Request Status Report | Monitor submitted and approved CRs | CCB, Project Manager |
| Baseline Status Report | Track approved baseline versions | SCM Team, Quality Assurance |
| Configuration Audit Report | Verify consistency and traceability | CCB, Configuration Manager |
| Configuration Metrics Report | Monitor SCM performance indicators | Project Management Team |

Tabla 36. Status Accounting Reports.

The use of these reports provided visibility into the current state of project configuration elements and supported informed decision-making throughout the evolution of the SIGIAL platform.

# CHAPTER 8. CONFIGURATION AUDITING

Configuration Auditing is the Software Configuration Management activity responsible for verifying that approved baselines, Software Configuration Items (SCIs), and Change Requests have been implemented correctly and remain consistent with the approved project configuration.

Within the SIGIAL project, auditing activities were used to verify system functionality, baseline integrity, configuration consistency, and compliance with the procedures established in the Software Configuration Management Plan (SCMP).

The following sections describe the audit activities defined for the project and their contribution to maintaining configuration integrity throughout system evolution.

## 8.1 Functional Configuration Audit (FCA)

The Functional Configuration Audit (FCA) verifies that the implemented functionality of the SIGIAL platform is consistent with the approved requirements, business rules, and operational objectives defined in the corresponding baselines.

| Attribute | Detail |
| --- | --- |
| When | Prior to approval of each major baseline and before final project acceptance |
| Performed by | Configuration Manager, Quality Assurance Representative, and Project Manager |
| What is Verified | Functional requirements, business rules, user permissions, incident workflows, reporting functions, and monitoring capabilities |
| Verification Method | Review of requirements traceability matrices, testing results, and baseline documentation |
| Relation to Approved Changes | Verifies that functionality introduced through CR-01, CR-02, and CR-03 operates according to approved specifications |

Tabla 37. Functional Configuration Audit (FCA).

The FCA confirmed that all approved functionality incorporated into the SIGIAL platform was correctly implemented and remained consistent with the approved requirements and baseline documentation.

## 8.2 Physical Configuration Audit (PCA)

The Physical Configuration Audit (PCA) verifies that the implemented system configuration corresponds to the approved architectural and configuration documentation.

| Attribute | Detail |
| --- | --- |
| When | At completion of major baseline releases and prior to final project delivery |
| Performed by | Configuration Manager, Software Architect, and Project Manager |
| What is Verified | System architecture, software components, configuration items, repository contents, and baseline documentation |
| Verification Method | Comparison between approved documentation and implemented system configuration |
| Relation to Approved Changes | Confirms that SCI-04, SCI-05, SCI-06, and SCI-07 are correctly incorporated into approved baselines |

Tabla 38. Physical Configuration Audit (PCA).

The PCA verified that the implemented configuration of the SIGIAL platform remained consistent with the approved architectural documentation and baseline definitions.

## 8.3 Configuration Management Process Audit and Baseline Accuracy Audit

In addition to functional and physical audits, the SIGIAL project incorporated audits focused on verifying the effectiveness of configuration management activities and the accuracy of baseline information.

| Audit Type | Frequency | What is Reviewed |
| --- | --- | --- |
| Configuration Management Process Audit | At major project milestones | Verification that Change Requests, baseline approvals, SCI records, and CCB decisions follow the established SCM procedures |
| Baseline Accuracy Audit | At each baseline release | Verification that approved baselines accurately reflect the implemented system configuration and associated documentation |

Tabla 39. Configuration Management Process Audit and Baseline Accuracy Audit.

These audits ensured that project activities remained aligned with the Software Configuration Management Plan and that approved baseline information remained accurate and traceable throughout the project lifecycle.

## 8.4 Audit Schedule

The following table summarizes the auditing activities performed during the SIGIAL project.

| Audit | Frequency / Trigger | Performed by |
| --- | --- | --- |
| Functional Configuration Audit (FCA) | Prior to major baseline approval and final acceptance | Configuration Manager, QA Representative, Project Manager |
| Physical Configuration Audit (PCA) | Prior to baseline release and final delivery | Configuration Manager, Software Architect, Project Manager |
| Configuration Management Process Audit | At major SCM milestones | Configuration Manager and Project Manager |
| Baseline Accuracy Audit | At each baseline approval | Configuration Manager and Configuration Control Board |

Tabla 40. Audit Schedule for the SIGIAL Project.

All audit findings, observations, and verification records were documented as part of the project configuration management records. The application of these auditing activities contributed to maintaining configuration integrity, ensuring baseline accuracy, and supporting the controlled evolution of the SIGIAL platform.

## CHAPTER 9. SCM PLAN

The Software Configuration Management Plan (SCMP) defines the procedures, activities, responsibilities, and tools used to manage the configuration of the SIGIAL platform throughout its lifecycle.

The purpose of the SCMP is to ensure that approved baselines, Software Configuration Items (SCIs), and Change Requests (CRs) are managed in a controlled and traceable manner. The plan establishes how modifications are evaluated, approved, implemented, audited, and recorded during the evolution of the project.

This chapter demonstrates how the principal elements of the Software Configuration Management Plan were applied throughout the development and evolution of the SIGIAL platform.

## 9.1 SCM Feedback Cycle

The Software Configuration Management Plan adopted for the SIGIAL project follows a continuous feedback cycle that supports controlled system evolution. Through this cycle, proposed modifications are evaluated, approved, implemented, and incorporated into approved baselines while maintaining configuration integrity and traceability.

The following table illustrates how the SCM Feedback Cycle was applied throughout the evolution of the SIGIAL platform.

| Cycle Step | Definition | Application in SIGIAL |
| --- | --- | --- |
| Feedback | Identification of improvement opportunities and new requirements. | New operational, security, and strategic requirements generated CR-01, CR-02, and CR-03. |
| SCM Evaluation | Formal analysis of proposed modifications. | Each Change Request was documented and evaluated by the Configuration Control Board. |
| Assessing Results | Evaluation of technical, organizational, and configuration impacts. | Impact analyses were performed before approving each modification. |
| Process and Criteria | Application of configuration management policies and decision criteria. | Baseline integrity, traceability, feasibility, and strategic value were evaluated. |
| Modify Configuration | Approved modifications are incorporated into controlled configuration items. | SCI-05, SCI-06, and SCI-07 were created and implemented. |
| Execute | Approved changes are incorporated into the system. | Security, analytical, and multi-region monitoring capabilities were integrated. |
| Document | Results are recorded and baselines are updated. | BL-2.0 and BL-2.x were generated and documented. |
| Project Evolution | Controlled growth of the approved configuration. | The SIGIAL platform evolved from its initial configuration to its most advanced approved state. |

Tabla 41. SCM Feedback Cycle Applied to the SIGIAL Project.

The application of the SCM Feedback Cycle ensured that all modifications were incorporated in a controlled manner and that the evolution of the platform remained aligned with project objectives and configuration management principles.

## 9.2 Configuration Management Organization and Roles

The Software Configuration Management activities performed throughout the SIGIAL project required the participation of multiple stakeholders responsible for configuration control, quality assurance, technical evaluation, and project governance.

The following table summarizes the organizational structure adopted to support Software Configuration Management activities.

| Role | Area Represented | SCM Responsibilities |
| --- | --- | --- |
| Project Manager | Project Management | Coordinate SCM activities, chair the Configuration Control Board (CCB), approve baseline updates, and oversee project evolution. |
| Configuration Manager | Software Configuration Management | Maintain configuration records, control baselines, manage SCI traceability, and support configuration audits. |
| Software Architect | Technical Area | Evaluate technical impacts of proposed changes and verify architectural consistency. |
| Quality Assurance Representative | Quality Assurance | Verify compliance with requirements, support configuration audits, and validate implemented changes. |
| Security Specialist | Information Security | Evaluate security-related impacts and verify compliance with security requirements. |
| Client Representative | Business Area | Validate business objectives, review proposed modifications, and participate in baseline approval activities. |
| Configuration Control Board (CCB) | Decision Authority | Review Change Requests, evaluate impacts, and issue approval or rejection decisions. |

Tabla 42. Configuration Management Organization and Roles — SIGIAL Project.

The participation of these stakeholders ensured that configuration management decisions considered technical, organizational, operational, quality, and business perspectives throughout the evolution of the platform.

## 9.3 Baseline Plan

The SIGIAL project established a series of approved baselines that documented the controlled evolution of the platform throughout its lifecycle. Each baseline represented a formally approved configuration state and served as the reference point for subsequent configuration management activities.

The following table summarizes the baselines established during the project.

| Baseline | Milestone | SIGIAL Context |
| --- | --- | --- |
| BL-1.0 | Initial Approved Configuration | Initial definition of the platform, including actors, requirements, functional modules, business rules, and architecture. |
| BL-2.0 | Security-Oriented Evolution | Incorporation of CR-01, including cryptographic authentication, secure reporting, and enhanced compliance capabilities. |
| BL-2.x | Analytical and Strategic Evolution | Incorporation of CR-02 and CR-03, including risk analysis capabilities, business intelligence functions, and support for multi-region monitoring environments. |

Tabla 43. Approved Baselines of the SIGIAL Project.

Each baseline was placed under formal configuration control and served as the reference configuration for evaluating future modifications. The progressive evolution of these baselines reflects the controlled incorporation of new requirements while preserving system integrity and traceability.

## 9.4 Configuration Management Tools and Environment

The SIGIAL project utilized a set of tools to support configuration management activities, document control, version management, traceability, and project coordination.

The following table summarizes the principal tools used throughout the project.

| Tool | Purpose |
| --- | --- |
| GitHub | Version control, repository management, and storage of controlled project artifacts. |
| Microsoft Word | Creation and maintenance of baseline, SCI, CR, SCMP, and Integrative Document artifacts. |
| Microsoft Excel | Traceability matrices, status accounting records, impact analysis tables, and SCM metrics. |
| Draw.io | Creation of architectural diagrams, module relationships, and configuration management visualizations. |
| Google Drive | Centralized storage and sharing of project documentation. |
| Email | Formal communication of Change Requests, approvals, audit findings, and CCB decisions. |

Tabla 44. Configuration Management Tools and Environment.

The combined use of these tools supported the implementation of Software Configuration Management practices and facilitated the controlled evolution of the SIGIAL platform throughout the project lifecycle.

# CHAPTER 10. HISTORY

The History section records the evolution of the principal Software Configuration Management artifacts developed throughout the SIGIAL project. The objective of this chapter is to provide traceability of configuration-related activities, document the progression of approved changes, and summarize the evolution of baselines and Software Configuration Items throughout the project lifecycle.

The following sections present the historical evolution of Change Requests, baseline versions, Software Configuration Items, and major project milestones.

### 10.1 Change Request History

The following table summarizes the Change Requests approved during the evolution of the SIGIAL platform and their contribution to the growth of the system.

| Change Request | Description | Result |
| --- | --- | --- |
| CR-01 | Incorporation of cryptographic authentication and secure reporting capabilities. | Approved — Generated SCI-05 and BL-2.0 |
| CR-02 | Incorporation of risk analysis and operational intelligence capabilities. | Approved — Generated SCI-06 and BL-2.x |
| CR-03 | Incorporation of multi-region monitoring and distributed operational capabilities. | Approved — Generated SCI-07 and BL-2.x |

Tabla 45. Change Request History — SIGIAL Project.

The approved Change Requests progressively expanded the functionality of the SIGIAL platform and contributed directly to the evolution of approved baselines.

### 10.2 Baseline History

The following table summarizes the approved baselines established during the project and their role in the evolution of the platform.

| Baseline | Description |
| --- | --- |
| BL-1.0 | Initial approved configuration defining actors, requirements, modules, architecture, and business rules. |
| BL-2.0 | Security-oriented evolution incorporating cryptographic authentication and secure reporting capabilities. |
| BL-2.x | Analytical and strategic evolution incorporating risk analysis and support for distributed monitoring environments. |

Tabla 46. Baseline History — SIGIAL Project.

Each baseline represented a controlled configuration state and served as the foundation for future modifications incorporated through the Software Configuration Management process.

### 10.3 Software Configuration Item History

The following table summarizes the Software Configuration Items generated during project evolution.

| SCI ID | Configuration Item | Associated Change |
| --- | --- | --- |
| SCI-04 | Incident Management Service | Initial Configuration |
| SCI-05 | Cryptographic Authentication and Reporting Module | CR-01 |
| SCI-06 | Risk Analysis Engine | CR-02 |
| SCI-07 | Global Monitoring and Multi-Region Orchestration Module | CR-03 |

Tabla 47. Software Configuration Item History — SIGIAL Project.

The Software Configuration Items provide a traceable record of the modifications incorporated into the platform and their relationship with approved Change Requests and baselines.

### 10.4 Complete Project SCM Timeline

The following table provides a chronological record of the principal Software Configuration Management events that occurred during the evolution of the SIGIAL project.

| Project Stage | SCM Event |
| --- | --- |
| Project Initiation | Initial project scope, objectives, and system vision established. |
| Baseline BL-1.0 | Initial approved configuration established and placed under configuration control. |
| CR-01 Submitted | Security and compliance requirements identified and evaluated by the CCB. |
| BL-2.0 Approved | Security-oriented baseline approved following implementation of SCI-05. |
| CR-02 Submitted | Risk analysis and business intelligence capabilities proposed and evaluated. |
| SCI-06 Created | Risk Analysis Engine incorporated into the controlled configuration. |
| CR-03 Submitted | Multi-region monitoring capabilities proposed and evaluated. |
| SCI-07 Created | Global Monitoring and Multi-Region Orchestration Module incorporated. |
| BL-2.x Approved | Analytical and strategic baseline approved. |
| Configuration Audits | Functional, physical, and configuration management audits completed. |
| Final Configuration | Final approved project configuration established and documented. |

Tabla 48. Complete Project SCM Timeline.

The timeline illustrates the controlled evolution of the SIGIAL platform and demonstrates how Software Configuration Management activities supported the incorporation of new functionality while maintaining baseline integrity and traceability.

# CHAPTER 11. SOFTWARE CONFIGURATION MANAGEMENT PLAN (SCMP)

The Software Configuration Management Plan (SCMP) served as the primary governance document for configuration management activities throughout the SIGIAL project.

The purpose of the SCMP was to define the procedures, responsibilities, controls, and mechanisms required to manage approved baselines, Software Configuration Items, Change Requests, audits, and status accounting activities.

The SCMP provided the framework that guided the controlled evolution of the SIGIAL platform and ensured that all modifications were incorporated in accordance with established Software Configuration Management principles.

### 11.1 Initial SCMP Version

Objective

Establish the initial Software Configuration Management framework for the SIGIAL project and define the activities required to control project artifacts, baselines, and approved modifications.

What was Achieved

- Definition of Software Configuration Management objectives and scope.

- Identification of project configuration items and controlled artifacts.

- Definition of baseline management procedures.

- Establishment of Change Request management activities.

- Definition of the Configuration Control Board structure and responsibilities.

- Definition of configuration auditing activities.

- Establishment of status accounting procedures.

Issues Identified

- Initial procedures required additional detail regarding audit execution and reporting mechanisms.

- Additional guidance was needed to support future baseline evolution activities.

- Metrics and reporting mechanisms required further refinement as the project matured.

### 11.2 Final SCMP Version

Objective

Refine and consolidate the Software Configuration Management framework used throughout the SIGIAL project and ensure complete support for baseline control, change management, auditing, and status accounting activities.

What was Achieved

- Consolidation of baseline management procedures.

- Formalization of Change Request evaluation and approval activities.

- Strengthening of configuration auditing procedures.

- Expansion of status accounting mechanisms and reporting capabilities.

- Improved traceability between Change Requests, Software Configuration Items, and approved baselines.

- Full alignment between configuration management activities and project evolution.

Key Changes Compared to the Initial SCMP

| Element | Initial SCMP | Final SCMP | Impact |
| --- | --- | --- | --- |
| Baseline Management | Initial procedures defined | Fully integrated with project evolution | Improved traceability |
| Change Management | Basic control process | Formal CCB-driven process | Better governance |
| Auditing | General audit activities | Detailed FCA, PCA, and SCM audits | Improved verification |
| Status Accounting | Basic reporting | Structured reporting and tracking | Increased visibility |
| Traceability | Partial linkage between artifacts | Full linkage among CRs, SCIs, and Baselines | Improved configuration control |

Tabla 49. Key Changes from the Initial SCMP to the Final SCMP.

Issues Resolved

- Improved configuration traceability.

- Improved baseline control.

- Improved visibility of project evolution.

- Strengthened auditing and verification activities.

The final SCMP represents the most mature configuration management framework adopted during the development of the SIGIAL platform.

# CHAPTER 12. CONCLUSIONS

This Integrative Document presents the complete Software Configuration Management work performed throughout the development and evolution of the SIGIAL platform.

The document demonstrates the controlled evolution of the system through approved baselines, formal Change Requests, Software Configuration Items, configuration control activities, status

accounting procedures, auditing practices, and the implementation of a Software Configuration Management Plan.

The application of Software Configuration Management principles ensured that all modifications were evaluated, approved, implemented, and documented in a controlled and traceable manner while preserving the integrity of approved system configurations.

### 12.1 Lessons Learned

The development of the SIGIAL project provided practical experience in the application of Software Configuration Management principles within a realistic software engineering environment.

The principal lessons learned throughout the project are summarized below.

- Approved baselines represent controlled configuration states and must evolve through formal configuration management procedures.

- Change Requests provide a structured mechanism for incorporating new requirements while preserving baseline integrity.

- Software Configuration Items establish traceability between approved changes and implemented system functionality.

- Configuration Control Boards support informed decision-making by evaluating technical, organizational, operational, and strategic impacts before approving modifications.

- Configuration Status Accounting provides visibility into project evolution and facilitates configuration tracking throughout the system lifecycle.

- Configuration Auditing verifies consistency between approved documentation and implemented system configurations.

- Software Configuration Management is not limited to document control; it supports governance, traceability, quality assurance, and controlled system evolution.

- The progressive evolution from BL-1.0 to BL-2.0 and BL-2.x demonstrates how configuration management practices support continuous system improvement without compromising stability or traceability.

### 12.2 Complete Work Summary

The following table summarizes the principal artifacts developed throughout the SIGIAL project and their contribution to the Software Configuration Management process.

| Artifact | Summary |
| --- | --- |
| BL-1.0 | Initial approved configuration of the SIGIAL platform. |
| BL-2.0 | Security-oriented evolution incorporating cryptographic authentication and secure reporting capabilities. |
| BL-2.x | Analytical and strategic evolution incorporating risk analysis and distributed monitoring capabilities. |
| CR-01 | Approved Change Request introducing security and compliance enhancements. |
| CR-02 | Approved Change Request introducing risk analysis and operational intelligence capabilities. |
| CR-03 | Approved Change Request introducing multi-region monitoring and scalability support. |
| SCI-04 | Initial Incident Management Service. |
| SCI-05 | Cryptographic Authentication and Reporting Module. |
| SCI-06 | Risk Analysis Engine. |
| SCI-07 | Global Monitoring and Multi-Region Orchestration Module. |
| SCMP | Software Configuration Management framework governing project evolution. |
| Configuration Audits | Functional, physical, and process audits supporting configuration integrity. |
| Status Accounting Records | Traceability and reporting of configuration status throughout the project lifecycle. |

Tabla 50. Complete Work Summary — SIGIAL Project.

The artifacts presented throughout this document demonstrate the application of Software Configuration Management practices across the entire lifecycle of the SIGIAL platform. Together, they provide evidence of controlled evolution, configuration traceability, formal change management, and governance of approved system configurations.

The resulting project establishes a complete and auditable configuration management framework capable of supporting future growth and continued evolution of the SIGIAL platform.